This document has important legal consequences; consultation with an attorney is encouraged with respect to its use or modification. This document should be adapted to the particular circumstances of the contemplated Project and the controlling Laws and Regulations.

EJCDC® E-500, Agreement between Owner and Engineer for Professional Services, is published in two parts: (1) the E-500 Agreement form, and (2) this Exhibits document, consisting of the standard exhibits used with E-500. The first of the two parts contains a Guidelines for Use section that pertains to both the Agreement form and the Exhibits.

EXHIBITS TO AGREEMENT BETWEEN OWNER AND ENGINEER

FOR PROFESSIONAL SERVICES

Prepared By

Copyright© 2020

National Society of Professional Engineers

1420 King Street, Alexandria, VA 22314-2794

(703) 684-2882

www.nspe.org

American Council of Engineering Companies

1015 15th Street N.W., Washington, DC 20005

(202) 347-7474

www.acec.org

American Society of Civil Engineers

1801 Alexander Bell Drive, Reston, VA 20191-4400

(800) 548-2723

www.asce.org

The copyright for this EJCDC document is owned jointly by the three sponsoring organizations listed above. The National Society of Professional Engineers is the Copyright Administrator for the EJCDC documents; please direct all inquiries regarding EJCDC copyrights to NSPE.

The use of this document is governed by the terms of the

License Agreement for the 2019 EJCDC® Engineering Series Documents.

NOTE: EJCDC publications may be purchased at www.ejcdc.org,

or from any of the sponsoring organizations above.

EXHIBITS TO AGREEMENT BETWEEN OWNER AND ENGINEER

FOR PROFESSIONAL SERVICES

TABLE OF CONTENTS

EXHIBIT A—ENGINEER’S SERVICES

EXHIBIT B—DELIVERABLES SCHEDULE

EXHIBIT C—AMENDMENT TO OWNER-ENGINEER AGREEMENT

EXHIBIT D—DUTIES, RESPONSIBILITIES, AND LIMITATIONS OF AUTHORITY OF RESIDENT PROJECT REPRESENTATIVE

EXHIBIT E—EJCDC® C-626, NOTICE OF ACCEPTABILITY OF WORK

EXHIBIT F—ELECTRONIC DOCUMENTS PROTOCOL (EDP)

EXHIBIT F—ATTACHMENT 1: SOFTWARE REQUIREMENTS FOR ELECTRONIC DOCUMENT EXCHANGE

EXHIBIT G—INSURANCE

EXHIBIT H—DISPUTE RESOLUTION

EXHIBIT I—LIMITATIONS OF LIABILITY

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES: INTRODUCTION

COMPENSATION PACKET BC-1: BASIC SERVICES—LUMP SUM

COMPENSATION PACKET BC-2: BASIC SERVICES—STANDARD HOURLY RATES

COMPENSATION PACKET BC-3: BASIC SERVICES—PERCENTAGE OF CONSTRUCTION COST

COMPENSATION PACKET BC-4: BASIC SERVICES—DIRECT LABOR COSTS TIMES A FACTOR

COMPENSATION PACKET BC-5: BASIC SERVICES—DIRECT LABOR COSTS PLUS OVERHEAD PLUS A FIXED FEE

COMPENSATION PACKET BC-6: BASIC SERVICES—SALARY COSTS TIMES A FACTOR

COMPENSATION PACKET RPR-1: RESIDENT PROJECT REPRESENTATIVE—LUMP SUM

COMPENSATION PACKET RPR-2: RESIDENT PROJECT REPRESENTATIVE—STANDARD HOURLY RATES

COMPENSATION PACKET RPR-3: RESIDENT PROJECT REPRESENTATIVE—PERCENTAGE OF CONSTRUCTION COST

COMPENSATION PACKET RPR-4: RESIDENT PROJECT REPRESENTATIVE—DIRECT LABOR TIMES A FACTOR

COMPENSATION PACKET RPR-5: RESIDENT PROJECT REPRESENTATIVE—SALARY COSTS TIMES A FACTOR

COMPENSATION PACKET AS-1: ADDITIONAL SERVICES—STANDARD HOURLY RATES

COMPENSATION PACKET AS-2: ADDITIONAL SERVICES—DIRECT LABOR COSTS TIMES A FACTOR

COMPENSATION PACKET AS-3: ADDITIONAL SERVICES—SALARY COSTS TIMES A FACTOR

APPENDIX 1: REIMBURSABLE EXPENSES SCHEDULE

APPENDIX 2: STANDARD HOURLY RATES SCHEDULE

EXHIBIT A—ENGINEER’S SERVICES

Exhibit A Table of Contents

Article 1— BASIC SERVICES	3

1.01	Management of Engineering Services	3

1.02	Study and Report Phase	5

1.03	Preliminary Design Phase	8

1.04	Final Design Phase	13

1.05	Bidding/Proposal Phase	17

1.06	Construction Phase	18

1.07	Post-Construction Phase	25

Article 2— ADDITIONAL SERVICES	26

2.01	Additional Services Not Requiring Owner’s Written Authorization	26

2.02	Additional Services Requiring Owner’s Written Authorization	27

—Preparing Exhibit A for the Specific Project

Exhibit A, Engineer’s Services, as published contains a comprehensive scope of services, starting with Study and Report Phase services and continuing through Preliminary Design, Final Design, Construction Phase services, Post-Construction services, and potential Additional Services. For every specific professional services agreement, Owner and Engineer should carefully review and modify Exhibit A to reflect the needs of the Project. In some cases this may entail supplementing the published provisions with more specific or detailed descriptions of services. In other cases the parties may substantially trim the scope of services, for example by eliminating the Study and Report Phase, or reducing the Engineer’s role during construction.

Even when most of Exhibit A as published is retained, the user will note that there are many places in which it is necessary to furnish Project-specific information, as indicated by notes and prompts.

Exhibit A as published is coordinated with the other sections of the Agreement; and also with the terms and provisions of related EJCDC documents, most notably with the content of EJCDC® C-700 2018, Standard General Conditions of the Construction Contract, and the other 2018 Construction Series documents. When supplementing or revising Exhibit A for the specific Project, the user should take care to preserve this coordination, by using consistent terminology, and by noting and addressing any divergence between Engineer’s duties in Exhibit A (as modified) and in other sections of the Agreement or related documents such as C-700.

As an acceptable alternative to basing the scope of Engineer’s services on Exhibit A as published, some users prefer to substitute a customized scope of services document. The customized scope of services document may be based on the content of Engineer’s proposal to provide services, on Owner’s specific procurement and construction processes, or on highly specialized descriptions of services. When a customized scope of services is used (as an alternative to basing the scope on Exhibit A as published), the user should take additional precautions to assure coordination of duties, requirements, and terminology within the Agreement, and with respect to related documents.

Article 1 of the Agreement, Services of Engineer, is supplemented to include the following provisions:

—Baseline Information

Inherent in establishing the scope of Engineer’s services is clearly defining the nature of the facility or facilities to be studied, planned, designed, or built, to the extent known at the time this Agreement is drafted. Providing such information creates a mutual understanding by the parties as to the services that will be needed, as well as the level of effort and time (and thus cost) required to deliver those services. To accurately establish the scope of services, it is almost always in the best interests of both the Owner and the Engineer when the Owner provides as much detailed baseline information regarding the facilities as is reasonably available.

If known, the baseline information regarding the physical improvements to be designed should include important controlling features, assumptions, and limitations that may affect Engineer’s services. The information may be expressly stated below or by reference to external sources, such as requests for proposal or actual proposals, both of which often contain project descriptions.

Baseline Information: Owner has furnished the following Project information to Engineer as of the Effective Date. Engineer’s scope of services has been developed based on this information. As the Project moves forward, some of the information may change or be refined, and additional information will become known, resulting in the possible need to change, refine, or supplement the scope of services.

Here insert relevant information about the Project, either directly or by reference, to the extent known and necessary to give context to the Engineer’s services that are specified in the remainder of Exhibit A.

Below are some suggested or sample categories of information that may have been furnished to Engineer as baseline information about the Project. Other categories may be relevant to the specific engagement.

Note that the term “Project” is broadly defined; in most cases it will be sufficient here to describe information relevant to those portions of the Project within Engineer’s scope of services.

| Project Title: |  |
| --- | --- |
| Type and Size of Facility: |  |
| Description of Improvements: |  |
| Expected Construction Start: |  |
| Prior Studies, Reports, Plans: |  |
| Facility Location(s): |  |
| Current Project Budget: |  |
| Funding Sources: |  |
| Known Design Standards: |  |
| Known Project Limitations: |  |
| Project Assumptions: |  |
| Other Pertinent Information: |  |

Engineer shall provide Basic and Additional Services as set forth below.

—Quantification of Certain Services

This Exhibit includes numerous services that, depending on the nature of the Project, will likely be provided on multiple occasions, for repetitive activities, or recurring periods or intervals. Examples are progress meetings, responding to requests for information or interpretation (RFI), reviewing Bidder or Contractor “or equals” or substitution requests, and processing Change Proposals.

Because the quantity of such repetitive activities is wholly dependent upon the needs of the Project, no single or “standard” specified quantity is offered here.

The general approach of this Exhibit is that Engineer’s Basic Services include a reasonable number of such repetitive activities, unless a bracketed selection or option is provided.

Excessive quantities of repetitive activities are typically handled as Additional Services.

The parties may desire specificity as to the quantity of any repetitive service to be provided, both to assure the Owner as to the number of such activities to be included and to facilitate budgeting for Basic Services. Anywhere in this Exhibit A that a repetitive service is stated, the parties may modify the wording to define a specific quantity for the service to be included as a Basic Service.

BASIC SERVICES

—Management of Engineering Services

Proper management of the Engineer’s Project services includes certain administrative, scheduling, personnel coordination, reporting, and other tasks, directly and specifically related to the specific Project. These project management tasks are necessary to effectively and successfully complete the required professional and technical services that are more commonly the focus of attention when drafting a Project’s engineering scope of services.

The following Paragraph 1.01 lists typical Project management tasks that will almost always apply, in some form, to each Phase of the Engineer’s services, whether separately budgeted and tracked to the Project or simply performed as part of the required professional and technical services.

The listed management services are intended to include only those that are directly and solely applicable to the particular Project-specific scope of services, and should not include general business management (“overhead”) tasks that apply to or are performed as part of a core business function (finance, accounting, human resources, legal, corporate, facilities, etc.) or to those tasks that are performed in the course of Engineer’s management of multiple projects. Some owners and agencies have specific rules and guidance defining what they will allow to be treated as billable project management, and the following scope should be modified for compliance with such applicable rules and guidance.

Management of Engineering Services

All phases of Engineer’s services will include management of Engineer’s Project-specific responsibilities, including but not limited to the following management tasks, whether separately tracked and itemized or included as being incidental to other phase and scope task items.

Develop and submit an Engineering Services Schedule. The Engineering Services Schedule will:

be consistent with and serve as a supplement to the Schedule of Deliverables set forth in Exhibit B.

be updated on a regular basis, and as required to reflect any programmatic decisions by Owner.

include, but not be limited to, an anticipated sequence of tasks; estimates of task duration; interrelationships among tasks; milestone meetings and submittals; anticipated schedule of construction; and other pertinent Project events.

Develop and submit detailed work plans from Exhibit A tasks.

Coordinate services within Engineer’s internal team, and with Subconsultants and Engineer’s Subcontractors.

Prepare for and participate in meetings with consultants and contractors working on other parts of the Project that may affect, or be affected by, Engineer’s services or resulting construction.

Paragraph 4.01 of the Agreement states that Engineer shall prepare invoices in accordance with its standard invoicing practices, and with the progress reporting and special invoicing requirements (if any) in Exhibit A Paragraph 1.01.A. Paragraphs 1.01.A.5 and 6 immediately below are the locations for the specific follow-up to Paragraph 4.01.

The progress reporting addressed in Exhibit A Paragraph 1.01.A.5 is typically submitted in conjunction with Engineer’s periodic invoices. Reporting and invoicing obligations will usually be coordinated.

If Owner has progress reporting or invoicing requirements that differ from Engineer’s standard and routine reporting and invoicing procedures, modify the requirements in Exhibit A Paragraphs 1.01.A.5 and 6, as appropriate.

Prepare and submit [monthly] [other periodic interval] engineering services progress reports to the Owner. Include summary of services performed in period, expected progress in next period, percent completion of current tasks, and a description of major issues or concerns.

Special Invoicing: In addition to, or as a substitute for, Engineer’s standard invoicing, provide the specified additional information or documentation, following the invoicing procedures indicated: [indicate Not Applicable; or specify required information, documentation, or special invoicing procedures].

Conduct ongoing management tasks, including:

Maintaining communications records and files pertaining to or arising from Engineer’s services;

With respect to Engineer’s services and other directly relevant parts of the Project, prepare for and participate in periodic progress meetings with Owner to discuss progress, schedule, budget, issues, potential problems and their resolution; and

Preparing agendas prior to and minutes following all Engineer-led meetings.

In all phases of Engineer’s services, Engineer shall prepare draft and final Drawings in accordance with [Engineer's CAD standards] [Owner’s CAD standards] [other CAD standard (specify)], using [___] version [___] software.

The source documents for the draft and final Specifications in all phases of Engineer’s services will be [Engineer’s standard specifications] [Owner’s standard specifications], unless otherwise mutually agreed upon by the parties.

In all phases of Engineer’s services, Engineer is responsible for Domestic Preference compliance documentation for the project.  This includes but is not limited to:

Obtaining manufacturers' certifications for items specified by Engineer as sole source.

Verifying and certifying that all items subject to Domestic Preference specified in the contract are available domestically or are covered by a waiver.

Reviewing change order proposals, shop drawings, payment applications, proposed substitutes and “or-equals,” and any other submittals to ensure Manufacturer Certifications are submitted for all items subject to Domestic Preference requirements.

Ensuring that all Manufacturers’ Certifications provided by the contractor comply with Domestic Preference requirements.

Maintaining all Domestic Preference documentation throughout the project and providing Contractor’s and Manufacturers’ Certifications to Owner upon final completion of the Work.  Provide a copy of the Contractor’s Certification to Agency.

Certifying, upon final completion of the Work, that the project complies with Domestic Preference requirements (signing EJCDC C-626 Notice of Acceptability of Work will suffice for this certification).

In all phases of Engineer’s services, Engineer is responsible for ensuring the project does not violate the prohibitions on telecommunication and video surveillance services and equipment under 2 CFR 200.216.

Study and Report Phase

Engineer shall:

Consult with Owner to define and clarify Owner’s requirements for the Project, including design objectives and constraints, space, capacity and performance requirements, flexibility, and expandability, and any budgetary limitations, and identify available data, information, reports, facilities plans, and site evaluations.

If Owner has already identified one or more potential solutions to meet its Project requirements, then proceed with the study and evaluation of the Owner-identified potential solutions listed here:

[List the specific potential solutions to be studied and evaluated here].

If Owner has not identified specific potential solutions for study and evaluation, then assist Owner in determining whether Owner’s requirements, and available data, reports, plans, and evaluations, point to a single potential solution for Engineer’s study and evaluation, or are such that it will be necessary for Engineer to identify, study, and evaluate multiple potential solutions.

- In addition, Engineer must identify, study, and evaluate multiple potential alternative solutions potentially available to Owner, unless Owner and Engineer mutually agree with Agency concurrence that only one feasible solution exists. The number of alternative solutions should be appropriate to the specific project as concurred in by the Agency.

If it is necessary for Engineer to identify, study, and evaluate multiple potential solutions, then identify [insert specific number] alternative solutions potentially available to Owner, unless Owner and Engineer mutually agree that some other specific number of alternatives should be identified, studied, and evaluated.

- Deleted

Identify potential solution(s) to meet Owner’s Project requirements, as needed.

Study and evaluate the potential solution(s) to meet Owner’s Project requirements.

Visit the Site, or potential Project sites, to review existing conditions and facilities, unless such visits are not necessary or applicable to meeting the objectives of the Study and Report Phase.

Assess initially available Project information and data, including the Baseline Information set forth at the beginning of this Exhibit A.

Advise Owner of any need for Owner to obtain, furnish, or otherwise make available to Engineer additional Project-related information and data, for Engineer’s use in the study and evaluation of potential solution(s) to Owner’s Project requirements, and preparation of a related report.

After consultation with Owner, recommend the solution(s) which in Engineer’s judgment meet Owner’s requirements for the Project.

Identify, consult with, and analyze requirements of authorities having jurisdiction to permit or approve construction or operation of the portions of the Project to be designed or specified by Engineer, including but not limited to impacts and mitigating measures identified in previously prepared environmental assessments for the Project provided to the Engineer or being concurrently prepared for Owner by others.

Advise the Owner of any need for Owner to provide data or services of the types described in Article 2 of the Agreement, for use in Project design, or in preparation for Contractor selection and construction.

Assist Owner in evaluating the possible use of building information modeling; civil integrated management; geotechnical baselining of subsurface conditions at the Site; innovative design, contracting, or procurement strategies; project delivery method; or other strategies, technologies, or techniques for assisting in the design, construction, and operation of Owner’s facilities. The subject matter of this paragraph will be referred to in Exhibit A as “Project Strategies, Technologies, and Techniques.”

Assist Owner in identifying opportunities for enhancing the sustainability of the Project, and pursuant to Owner’s instructions, plan for the inclusion of sustainable features in the design.

Review with Owner the thresholds established in applicable codes, standards, and design criteria specifically governing the ability of the proposed facilities or improvements to perform, and to absorb or avoid damage without suffering complete or substantial failure. As part of the review, identify additional risk assessment studies or tools that are available to evaluate the susceptibility of the facilities or improvements to natural and man-made events beyond the applicable established thresholds. Upon Owner request, as an additional service, perform additional risk assessment studies or tools to further evaluate system resiliency beyond the applicable established thresholds.

Utilities, including Underground Facilities

Review any utility mapping and surveys and other utilities documentation made available by Owner. Take note of observable utilities during Site visit.

Identify, in a preliminary manner and to the extent determinable by such mapping or other information provided by Owner, and by observations at the Site, those utilities (whether above-ground utilities of any type, or Underground Facilities) likely to be affected by the Project construction and additional utility facilities or extensions that will be needed to serve the Project.

If the impact on existing utilities or the need for additional utility facilities or extensions cannot reasonably be determined in a preliminary manner from mapping or other information provided by Owner, or such information was not available from Owner, then assist Owner in evaluating the need to either obtain additional utility mapping and utility documentation during the Study and Report Phase, or undertake other alternative approaches and contingencies to account for utility uncertainties in this phase.

Advise Owner of additional utility documentation and coordination needed during the design and construction phases to adequately assess, mitigate, and manage the impact of the Project (including any additional utility facilities or extensions needed to serve the Project) on existing utilities.

Use ASCE 38, “Standard Guideline for the Collection and Depiction of Existing Subsurface Utility Data” as a means to advise the Owner regarding the extent and identification and mapping of existing Underground Facilities during the design and construction phases.

If Owner has retained a land surveyor, utility engineer, or utility consultant, collaborate with such individuals or entities regarding the application of ASCE 38.

Inquire regarding survey methodologies and technologies that would aid in addressing Owner’s Project requirements. Develop a scope of work and survey limits for any topographic and other surveys necessary for design. For recommended survey deliverables, specify a) required technical specifications; b) pertinent datum; c) survey limits, and d) formats of deliverables. Collaborate with land surveyor, when separately retained by Owner or third party, to develop such scope of work.

Prepare a report (the “Report”) which will, as appropriate, contain schematic layouts, sketches, and conceptual design criteria with appropriate exhibits to indicate the agreed-to requirements, considerations involved, and Engineer’s recommended solution(s).

For each recommended solution, Engineer will separately tabulate Total Project Cost, itemizing those items and services included within the definition of Total Project Costs.

Engineer will meet with Owner to discuss the draft Report and receive Owner’s comments.

This Report is the Preliminary Engineering Report (PER) defined in RUS Bulletin 1780-2. This document must meet customary professional standards as required by 7 CFR 1780.55. The Report must be concurred in by the Agency.  Cost estimates in the PER should reflect compliance with Domestic Preference requirements. This will be certified by stating in the transmittal letter with the PER, “The cost estimates for this project include the costs of Domestic Preference compliance.”

Perform or provide the following other Study and Report Phase tasks or deliverables:

[List any such tasks or deliverables here] Provide the appropriate environmental documentation as required by 7 CFR 1970. This documentation must be concurred in by the Agency.

[List any other Study and Report Phase tasks or deliverables here].

Furnish the Report and any other Study and Report Phase deliverables to Owner pursuant to the requirements of the Deliverables Schedule in Exhibit B, and review the deliverables with Owner.

Revise the Report and any other Study and Report Phase deliverables in response to Owner’s and Agency’s comments, as appropriate, and submit revised deliverables pursuant to the Deliverables Schedule.

Engineer’s services under the Study and Report Phase will be considered complete on the date when Engineer has delivered to Owner the final Report (as revised) and any other Study and Report Phase deliverables.

—Preliminary Design Phase

In the Preliminary Design Phase, all major decisions on the Project’s scope, extent, design criteria, and quality should be finalized, and a preliminary design (usually including preliminary drawings and a preliminary list of expected specifications) established. The Preliminary Design Phase should fully set the stage for development of the final Drawings, Specifications, and other Bidding Documents.

The suggested report content included in Exhibit A for the Study and Report Phase (Exhibit A Paragraph 1.02 above) and the Preliminary Design Phase (Exhibit A Paragraph 1.03 below) are general guides to elements and subject matter often contained in such reports, and may be either more or less comprehensive than what is needed to establish the scope of Engineer’s services for the specific Project.

As with all of Exhibit A, the scope for report content is intended to be customized for each particular project.

Many owners, funding agencies, and regulatory authorities have published report guidelines that may be good resources for establishing a report scope. For example, the United States Department of Agriculture, Rural Development (USDA/RD), has developed a template for preliminary engineering reports (PER) which may also be useful guidance for projects without USDA/RD involvement.

Often in engineering projects, the interim design submittals are labeled as 30%, 60%, 90%, and 100%, or other percentages based on owner usage, to indicate level of completeness of the overall design. These can be misleading labels, as level of completeness is not easily measured in objective metrics, and, on multidiscipline projects (the rule, not the exception), not all disciplines are at the same level of completeness at every design submittal. EJCDC does not use the percentage system to define design completion status, but as an approximate reference for users who are accustomed to percentages, completion of Engineer’s services in the Preliminary Design Phase roughly corresponds to 30% design completion.

The Preliminary Design Phase services that follow include specific obligations with respect to utilities at the Site. These should be carefully reviewed and modified as necessary to conform to practices and Laws and Regulations applicable to the specific Project.

Preliminary Design Phase

After acceptance by Owner and concurrence by Agency of the Report and any other Study and Report Phase deliverables (if Engineer’s services under this Agreement included Study and Report Phase services); selection by Owner of a recommended solution; issuance by Owner of any instructions for use of Project Strategies, Technologies, and Techniques, or for inclusion of sustainable features in the design, or enhanced resiliency of the design; indication by Owner of any specific modifications or changes in the scope, extent, character, or design requirements of the Project desired by Owner; and any necessary changes, refinements, and supplementation of the Baseline Information set forth at the beginning of this Exhibit A, Engineer and Owner shall discuss, resolve, and document in writing any necessary revisions to Engineer’s scope of services, compensation (through application of the provisions regarding Additional Services, or otherwise), and the time for completion of Engineer’s services, resulting from the selected solution, related Project Strategies, Technologies, or Techniques, sustainable design and resiliency instructions, specific modifications to the Project, or changes, refinements, or supplementation of the Baseline Information. Any resulting changes to Engineer’s scope of services will be subject to Agency concurrence.

Upon written authorization from Owner, Engineer shall:

Review and assess all available Project information and data, including any pertinent reports or studies (whether prepared by Engineer or others) and any related instructions from Owner.

Based on the threshold review and assessment of available information and data, advise Owner of any need for Owner to obtain, furnish, or otherwise make available to Engineer any additional information and data, for Engineer’s use in the preparation of a Preliminary Design Phase Report.

Prepare a Preliminary Design Phase Report in the following format: [specify the format that is appropriate to the scope of the design and sufficient for Owner’s purposes—ranging from a consolidated and comprehensive narrative report to an assemblage of required documents].

The Preliminary Design Phase Report will consist of final design criteria, preliminary drawings, a preliminary list of expected specifications, and written descriptions of the Project. The Preliminary Design Phase Report will consider the following matters to the extent applicable to the Project and as necessary to establish the basis of design for proceeding to final design and construction:

The Project concept, intent, performance criteria, desired outcomes, Owner’s standards and Owner directed improvements and facility elements as established in the Study and Report Phase and as expressly set forth in the Baseline Information section of this Exhibit A (collectively the “Project Goals”).

Recommended appropriate design criteria for each primary portion and significant discipline of the design necessary to address the Project Goals.

Site conditions and characterization as known at the time of, or to be determined during, the Preliminary Design Phase, including topography; subsurface information; Constituents of Concern; cultural, historical, and archaeological resources at the Site; wetlands information; and evaluations of flora and fauna that may be affected by the Project.

The time schedule for completion of the Project in accordance with Project Goals, including any recommended changes to the time required to complete the Final Design Phase (as set forth in Exhibit B, Deliverables Schedule) and estimated schedule(s) for construction.

Identification of major items of materials and equipment, rationale for selection with consideration of quality, suitability, pricing, sourcing, regulatory, and bidding issues affecting recommended selection.

Revised opinions of probable Construction Cost.

The impact of Project Strategies, Technologies, and Techniques, sustainable features, and enhanced resiliency selected by Owner for inclusion in the Project on the Project Goals, schedule and probable Construction Cost, including impact of multiple prime construction contracts, separate procurement of materials or equipment, and other alternate project delivery methods when the Project Goals necessitate and Owner authorizes;

Construction Phase quality assurance and quality control needs affecting development of Drawings and Specifications and other Final Design and Bidding Phase documents.

The effect of permits and authorizations by other entities and utility coordination needs on the Project.

Other matters and information pertinent to addressing the Project Goals.

In preparing the Preliminary Design Phase Report, use any specific applicable Project Strategies, Technologies, and Techniques authorized by Owner and Agency during or following the Study and Report Phase, and include sustainable features and enhanced resiliency, as appropriate, pursuant to Owner’s instructions.

Visit the Site as needed to prepare the Preliminary Design Phase Report.

If at any point in the Preliminary Design Phase it becomes apparent to Engineer that additional reports, data, information, or services of the types described in Article 2 are necessary, then so advise Owner, and assist Owner in obtaining such reports, data, information, or services.

Above-Ground Utilities

Review above-ground utilities information obtained from Owner and from observations at the Site.

Make recommendations regarding any further identification, investigation, and mapping of above-ground utilities at or adjacent to the Site, for Engineer’s design purposes or otherwise.

Account for above-ground utilities, based on available information, when advancing design during the Preliminary Design Phase.

Underground Facilities

Review Underground Facilities data furnished by Owner. Assist Owner in reducing and managing risks associated with Underground Facilities by working together with Owner to jointly establish a procedure (“Underground Facilities Procedure”) for the further identification, investigation, and mapping of Underground Facilities at or adjacent to the Site, using ASCE 38, “Standard Guideline for the Collection and Depiction of Existing Subsurface Utility Data,” as a basis for establishing such Underground Facilities Procedure.

Such Underground Facilities Procedure must take into account the Site and the nature of the Project.

Use the Underground Facilities Procedure to aid in the performance of design services:

Account for Underground Facilities, based on available information, when advancing the design during the Preliminary Design Phase.

The Underground Facilities Procedure will include a plan to keep Underground Facilities information current as Engineer proceeds with the provision of design services, and to add new or relocated Underground Facilities information to the base utility or Site drawings.

To manage the potential impact of design changes on Underground Facilities, Engineer shall work together with Owner to modify or reapply the Underground Facilities Procedure as the design progresses and changes.

Mitigation of Utilities Conflicts

Identify potential conflicts between the Project (including existing and new facilities and structures) and above-ground utilities and Underground Facilities as reviewed in Exhibit A Paragraphs 1.03.B.8 and 9 above, and advise Owner regarding the need for resolution of such conflicts with utility and Underground Facilities owners and permit agencies. Identify the potential need for the relocation of existing above-ground utilities and Underground Facilities.

Update the Underground Facilities Procedure as necessary for any Underground Utilities conflicts and relocations.

Working together with Owner, jointly identify which specific parties or other entities will be responsible for implementation of the various specific parts of the Underground Facilities Procedure (including those parts that address resolution of Underground Facilities conflicts), and for resolution of above-ground utilities conflicts. Such identification will take into account Owner’s authority and standing, as owner of the Site, with respect to Underground Facilities and above-ground utilities.

To the extent that Owner and Engineer agree that in addition to performing the design-related obligations set forth in Exhibit A Paragraphs 1.03.B.8 and 9, Engineer will also implement any non-design part of the Underground Facilities Procedure (including resolution of Underground Facilities conflicts), or undertake resolution of above-ground utilities conflicts, such additional duties will be Additional Services under Article 2 of this Exhibit A.

Surveys, Topographic Mapping, and Utility Documentation

Coordinate with Owner’s utility engineer, utility consultant, or land surveyor for the necessary field surveys, topographic mapping, and utility documentation required for Engineer’s design purposes, or by the Underground Facilities Procedure.

If no scope of work and procedure for utility documentation has been established, selected, or authorized, then at a minimum Engineer will contact utility owners and obtain available information. Except as otherwise provided in this Agreement, Owner acknowledges that the information gathered from utility owners may be incorrect, incomplete, outdated, or otherwise flawed, and as to Engineer, bidders, and Contractor, the Owner accepts all associated risks. Owner reserves all associated rights as to recourse against the sources of such flawed information and against third parties.

Prepare initial draft of a comprehensive permit document that identifies Owner’s permit duties, Engineer’s permit duties, and Contractor’s permit duties, and the schedule for permitting activities.

Continue to assist Owner with Project Strategies, Technologies, and Techniques that Owner has chosen to implement in Exhibit A Paragraph 1.03.A.

—If Engineer will have limited or no involvement in preparing Bidding/Proposal Documents or Front-End Construction Contract Documents, modify the following paragraph. See Guidance Note 3 at Exhibit A Paragraph 1.04.

Obtain Owner’s instructions regarding Owner’s procurement of construction services (including instructions regarding advertisements for bids, instructions to bidders, and requests for proposals, as applicable), Owner’s construction contract practices and requirements, insurance and bonding requirements, electronic transmittals during construction, and other information necessary for the finalization of Owner’s Bidding/Proposal Documents and Front-End Construction Contract Documents. Engineer must also incorporate all Agency regulations, forms, and design and construction standards applicable to the project in development of the documents indicated in this Article.

Also obtain copies of Owner’s standard Bidding/Proposal Documents and Front-End Construction Contract Documents (if other than the EJCDC 2018 Construction Series documents), and any other related documents or content for Engineer to include in drafts of the Project-specific Bidding/Proposal Documents and Front-End Construction Contract Documents, when applicable.

Review Owner’s instructions regarding procurement, bidding and contracting of construction services with respect to effects on the Project design, schedule and construction and address as needed in the Preliminary Design Phase deliverables.

Prepare the Preliminary Design Phase Report. This Report will consist of, as appropriate, separate or combined submittals in whole or summary, the Preliminary Design Phase documents listed in Exhibit A Paragraph 1.03.B.4, and Engineer’s findings and recommendations for advancing the Project to the Final Design Phase (including Engineer’s findings and recommendations, if any, regarding permitting, utilities, and Underground Facilities). The submittal will be in the format of a report, or otherwise organized and assembled for ease and practicality of use.

Based on the information contained in the Preliminary Design Phase documents, prepare a revised opinion of probable Construction Cost, and on the basis of information furnished by Owner, assist Owner in tabulating the various cost categories which comprise Total Project Costs.

Engineer will meet with Owner to discuss the draft Preliminary Design Phase submittal and receive Owner’s comments.

Perform or provide the following other Preliminary Design Phase tasks or deliverables:

[List any such tasks or deliverables here].

Furnish the Preliminary Design Phase Report, opinion of probable Construction Cost, and any other Preliminary Design Phase deliverables to Owner pursuant to the requirements of the Deliverables Schedule in Exhibit B, and review the deliverables with Owner.

Revise the Report and any other deliverables in response to Owner’s comments, as appropriate, and submit revised deliverables pursuant to the Deliverables Schedule.

Engineer’s services under the Preliminary Design Phase will be considered complete on the date when Engineer has delivered to Owner the final Preliminary Design Phase Report (as revised) and associated documents, revised opinion of probable Construction Cost, and any other Preliminary Design Phase deliverables.

Final Design Phase

In the Final Design Phase, the Engineer prepares the final Drawings and Specifications. In many cases the Engineer will also prepare or assist in the preparation (by Owner or others) of the bidding and contracting documents.

As noted above with respect to the Preliminary Design Phase, in Guidance Note 5, immediately preceding Exhibit A Paragraph 1.03 above, it is common to refer to interim design submittals as 30%, 60%, 90%, and 100%, to indicate the level of completeness of the overall design. Although EJCDC does not use these percentage labels (for the reasons stated in the cited Guidance Note 5 above), for reference purposes the Engineer’s completion of the Preliminary Design Phase should bring the design to roughly 30% completion. The first draft referred to here in the Final Design Phase (1.04.B.1) is a rough equivalent of 60% completion; the second draft (1.04.B.2) may be thought of as roughly 90% completion; and the third and final draft (1.04.B.3) as 100% completion.

Some owners prefer to handle the preparation of construction procurement (by bidding or other selection methods) and the construction contract documents (together commonly referred to as “Division 00” under the Construction Specifications Institute (CSI) MasterFormat™) with little or no involvement by the Engineer, other than with respect to Engineer’s preparation or furnishing of the Drawings, Specifications, and other design and technical documents. Instead, such owners rely either on their own in-house staff and legal counsel for such services, or on third-parties such as a construction manager. When such is the case, modify the requirements of Exhibit A Paragraph 1.04.D, regarding Bidding/Proposal Documents and Construction Contract Documents, as well as the contents of Article 2, Owner’s Responsibilities, to fit the requirements of the specific engagement.

This exhibit has been coordinated for use with the 2018 EJCDC Construction Documents. When other bidding and contract documents will be used on the Project, it is important for the Owner and Engineer to carefully coordinate the Engineer’s authority, responsibilities, and scope of services (especially during construction) under such other forms with the provisions of Exhibit A. If the final bidding and contract requirements are not known at the time of the execution of the agreement, some modifications to the Agreement may be needed during the review by the parties under the Construction Phase services in Exhibit A Paragraph 1.06.A.

After acceptance by Owner of the Preliminary Design Phase Report and any other Preliminary Design Phase deliverables; issuance by Owner of any instructions for specific modifications or changes in the scope, extent, character, or design requirements of the Project desired by Owner; and any necessary changes, refinements, and supplementation of the Baseline Information set forth at the beginning of this Exhibit A, Engineer and Owner shall discuss, resolve, and document any necessary revisions to Engineer’s scope of services, compensation (through application of the provisions regarding Additional Services, or otherwise), and the time for completion of Engineer’s services, resulting from specific modifications to the Project, or changes, refinements, or supplementation of the Baseline Information.

The number of prime contracts for Work designed or specified by Engineer upon which the Engineer’s compensation has been established under this Agreement is [Enter number of contracts]. If more prime contracts are awarded, Engineer shall be entitled to an equitable increase in its compensation under this Agreement.

If more than one prime construction contract is to be awarded for the Work designed or specified by Engineer, then Owner shall define and set forth (in an exhibit to this Agreement, or in a subsequent document) the duties, responsibilities, and limitations of authority of a person or entity that will have authority and responsibility for coordinating the activities among the various prime Contractors, and any resulting changes in the duties, responsibilities, and authority of Engineer.

In the event that the Work designed or specified by Engineer is to be performed or furnished under more than one prime construction contract, or if Engineer’s services are to be separately sequenced with the work of one or more separate design professional consultants or prime Contractors (such as in the case of fast-tracking), Owner and Engineer shall, prior to commencement of the Final Design Phase, develop a schedule for performance of Engineer’s services during the Final Design, Bidding/Proposal, Construction, and Post-Construction Phases in order to sequence and coordinate properly such services as are applicable under such separate prime construction contracts. This schedule is to be prepared and included in or become an amendment to Exhibit A whether or not the work under such construction contracts is to proceed concurrently.

Upon written authorization from Owner, Engineer shall prepare final Drawings and Specifications indicating the scope, extent, and character of the Work to be performed and furnished by Contractor, in accordance with the Preliminary Design Phase Report (as revised) and other Preliminary Design Phase deliverables. As part of the preparation of the Drawings and Specifications, Engineer shall prepare interim drafts and final Drawings and Specifications as follows, pursuant to the Deliverables Schedule in Exhibit B:

—The number of interim drafts of the Drawings and Specifications (design documents) to be delivered to Owner during the Final Design Phase will vary, depending on Project needs and complexity. The following paragraphs and the associated Exhibit B, Deliverables Schedule, assume delivery of two interim drafts of the design documents during this Phase, followed by delivery of the final Drawings and Specifications—edit to add or remove interim deliveries based on the needs of the specific Project. Consider adding detail regarding the criteria, objectives, and characteristics of the interim submittals; and note any exceptions to the requirement to include all Drawings and Specifications in each interim delivery.

First Final Design Phase draft of all Drawings and Specifications.

Second Final Design Phase draft of all Drawings and Specifications, addressing Owner comments and including appropriate design advancement.

Final Drawings and Specifications that address Owner and Agency comments; complete the design; are suitable for estimating and pricing by prospective Contractors; and are complete and ready for construction.

In preparing the Specifications (and any bidding, contract, or other documents that are part of Engineer’s scope of services), Engineer shall obtain from Owner or Owner’s legal counsel and Agency any relevant constraints such as requirements for use of domestic steel and iron, other domestic purchasing requirements, statutory restrictions on utilizing proprietary specifying methods, and the like, and comply with or account for such constraints in drafting Specifications, Bidding/Proposal Documents, and other Project documents.

Engineer shall prepare or assemble draft Bidding/Proposal Documents and Front-End Construction Contract Documents as follows:

Such documents will be based on the 2018 EJCDC Construction Documents, and  on the specific bidding or Contractor selection-related instructions and forms, contract forms, text, or other content received from Owner.

When Engineer is required to use other than the 2018 EJCDC Construction Documents, then as required in the Preliminary Design Phase Owner will furnish to Engineer a copy of the required documents to be used for the Project’s Bidding/Proposal Documents and Front-End Construction Contract Documents. Prior to the first Final Design Phase submittal, Engineer will review the bidding and contracting documents furnished by Owner and provide comments to Owner. Engineer will meet with Owner to discuss Engineer’s comments. Owner will consider Engineer’s recommendations to revise Owner’s documents for the Project.

Engineer will furnish to Owner, for review by Owner’s legal counsel, the draft Bidding/Proposal Documents and Front-End Construction Contract Documents. Owner and Owner’s legal counsel must transmit to Engineer, in a timely manner, one coordinated set of comments and revisions to the draft documents.

Engineer will furnish to Agency the draft Bidding/Proposal Documents and Front-End Construction Contract Documents for review and concurrence.

During the Final Design Phase the Engineer shall continue to account for above-ground utilities and Underground Facilities as the design advances and is finalized. This may include:

performing the services assigned to Engineer under the Underground Facilities Procedure described in Exhibit A Paragraph 1.03 above, including but not limited to the design-related tasks in Exhibit A Paragraph 1.03.B.9.

addressing required and proposed activities or mitigations identified in the analysis of utilities and by the Underground Facilities Procedure as having an impact on the final design, and considering such in preparing the Drawings and Specifications.

Engineer shall perform or furnish the following other Final Design Phase services:

—It may be prudent to specify the number of site visits, especially if field verification of existing facilities is necessary.

Visit the Site as needed to assist in preparing the final Drawings and Specifications.

Assist with or prepare applications for permits and approvals, as follows:

Update comprehensive permit document created in Preliminary Design Phase for Final Design detail.

Prepare the following applications for Owner’s submittal to authorities having jurisdiction over the construction or operation of the Project:

[identify specific permit or approval applications].

Confer with Owner regarding revisions, if any, to the application(s), and make appropriate revisions to the application(s) for Owner’s resubmittal to the authority having jurisdiction.

Provide technical criteria, written descriptions, and design data for Owner’s use in filing applications for permits from or approvals of the authorities having jurisdiction listed above, including applications for review or approval of the final design.

Identify and indicate in the Construction Contract Documents the permits and approvals for which Contractor will be responsible, including work permits, building permits, and other permits and approvals that will be Contractor’s responsibility; and, in addition, indicate those permits initially obtained by Owner for which Contractor will be a co-permittee, together with associated requirements.

Unless expressly indicated otherwise, Engineer’s scope and budget includes attending one meeting or conference call with each permit and approval-issuing agency to discuss the Project and receive the agency’s comments on the application.

Engineer does not guarantee issuance of any required permit or approval.

Fees charged by authorities having jurisdiction for such permits or approvals are the responsibility of Owner.

Advise Owner of any recommended adjustments to the opinion of probable Construction Cost. Furnish to Owner an updated opinion of probable Construction Cost with the interim and final deliverables of the Drawings and Specifications.

After consultation with Owner, include in the Front-End Construction Contract Documents any Electronic Document Protocol addressing specific protocols for the transmittal of Project-related correspondence, documents, text, data, drawings, information, and graphics, in electronic media or digital format, either directly, or through access to a secure Project website.

Assist Owner in assembling known reports and drawings of Site conditions, and in identifying the technical data contained in such reports and drawings upon which bidders or other prospective contractors may rely.

Review the preliminary schedule for the Construction Phase and advise Owner when initial understanding of the Construction Contract Times must or should be revised, and furnish Owner with recommendations on revisions to the proposed Construction Contract Times.

Engineer’s project manager and other appropriate staff will participate in the following meetings and conference calls:

First draft design review meeting at Owner’s office.

Second draft design review meeting at Owner’s office.

[Indicate others as appropriate for the Project].

Engineer will prepare and distribute minutes of each such meeting and conference call, indicating attendees, topics discussed, decisions made, and action items for follow-up.

Perform or provide the following other Final Design Phase activities or deliverables:

[List any such tasks or deliverables here].

Engineer shall complete the Final Design Phase as follows:

Pursuant to the requirements of the Deliverables Schedule in Exhibit B, furnish for review by Owner, its legal counsel, and other advisors, the final Drawings and Specifications (as set forth in Exhibit A Paragraph 1.04.B.3 above); assembled drafts of other Construction Contract Documents including the draft Front-End Construction Contract Documents; the draft Bidding/Proposal Documents; the most recent opinion of probable Construction Cost; and any other Final Design Phase deliverables, and review the deliverables with Owner. The Engineer shall identify the building codes and accessibility standards used in the design and indicate them on the drawings and specifications and certify that the final drawings and specifications comply with those standards.

Revise the final Design Phase deliverables in response to Owner’s comments, as appropriate, and submit revised deliverables pursuant to the Deliverables Schedule.

Provide the Owner and Agency with a written certification that the final Drawings and Specifications, other assembled construction Contract Documents, bidding-related documents (or requests for proposals or other construction procurement documents), and any other Final Design Phase deliverables comply with all requirements of Agency.

Engineer’s services under the Final Design Phase will be considered complete on the date when Engineer has delivered to Owner the final Drawings and Specifications; assembled drafts of the Front-End Construction Contract Documents; the draft Bidding/Proposal Documents; and any other Final Design Phase deliverables, as revised.

Bidding/Proposal Phase

After acceptance by Owner and Agency of the final Drawings and Specifications; assembled drafts of other Construction Contract Documents, including the draft Front-End Construction Contract Documents; the draft Bidding/Proposal Documents; the most recent opinion of probable Construction Cost as determined in the Final Design Phase, and any other Final Design Phase deliverables, and upon written authorization by Owner to proceed, Engineer shall:

Assist Owner in advertising for and obtaining bids or proposals for the Work; assist Owner in issuing assembled Bidding/Proposal Documents and proposed Construction Contract Documents to prospective contractors; if applicable, maintain a record of prospective contractors to which documents have been issued; attend pre-bid conferences, if any; and receive and process contractor deposits or charges, if any, for the issued documents.

[List method (such as Owner’s procurement website, commercial plan room or web service, distribution by Engineer, etc.) that Owner will use for distributing Bidding Documents here]

Prepare and issue addenda as appropriate to clarify, correct, or change the issued documents. Obtain Agency concurrence on any Addenda that modify the Bidding Documents.  Obtain prior concurrence when possible.

If the issued documents require, the Engineer shall evaluate and determine the acceptability of "or equals" and substitute materials and equipment proposed by prospective contractors, provided that such proposals are allowed by the bidding-related documents (or requests for proposals or other construction procurement documents) prior to award of contracts for the Work. Services under this paragraph are subject to the provisions of Exhibit A Paragraph 2.01.A.2.

- Evaluate and determine the acceptability of “or equals” and substitute materials and equipment proposed by prospective contractors prior to award of contracts for the Work.  Issue a bid addendum for any and all approved “or equals” and substitutes. Review of substitutes and “or equals” will be in accordance with the General Conditions of the Construction Contract and applicable Agency requirements. Services under this paragraph are subject to the provisions of Exhibit A Paragraph A2.01.A.2.

Attend the bid opening; prepare bid tabulation sheets; and assist Owner in evaluating bids or proposals, assembling final Construction Contracts for the Work for execution by Owner and Contractor, and in preparing notices of award to be issued by Owner for such contracts.

Provide information or assistance needed by Owner in the course of any review of bids, proposals, or negotiations with prospective contractors.

Consult with Owner as to the qualifications of prospective contractors.

Consult with Owner as to the qualifications of subcontractors, suppliers, and other individuals and entities proposed by prospective contractors, for those portions of the Work as to which review of qualifications is required by the issued documents.

If Owner engages in negotiations with bidders or proposers, assist Owner with respect to technical and engineering issues that arise during the negotiations.

Perform or provide the following other Bidding/Proposal Phase tasks or deliverables:

[List any such tasks or deliverables here]. Upon award of the Construction Contract, the Engineer shall furnish to Owner five executed copies of the Contract Documents and one electronic copy of the signed documents, including Drawings and Specifications.

[List any other Bidding/Proposal Phase tasks or deliverables here].

The Bidding/Proposal Phase will be considered complete upon award of Construction Contracts for the Work and commencement of the Construction Phase, or upon cessation of negotiations with prospective contractors.

Construction Phase

After completion of the Final Design Phase and concurrent with the Bidding/Proposal Phase, and after issuance by Owner of any instructions for specific modifications or changes in the scope, extent, character, design, schedule, number of prime construction contracts, and other construction requirements of the Project during the Construction Phase desired by Owner, the Engineer and Owner shall discuss, resolve, and document any necessary revisions to Engineer’s scope of services or compensation (through application of the provisions regarding Additional Services, or otherwise), or the time for completion of Engineer’s services, resulting from specific modifications to the Project.

Engineer shall be responsible only for those Construction Phase services expressly required of Engineer in Exhibit A Paragraph 1.06, as duly modified. With the exception of such expressly required services, Engineer shall have no design, Submittal (including Shop Drawing) review, or other obligations during construction, and Owner assumes all responsibility for providing or arranging for all other necessary Construction Phase administrative, engineering, and professional services.

Owner waives all claims against Engineer and its officers, directors, members, partners, agents, employees, and Subconsultants, and Engineer’s Subcontractors, that may be connected in any way to Construction Phase administrative, engineering, or professional services except for those services that are expressly required of Engineer in Exhibit A. Notwithstanding the foregoing waiver, Engineer shall be responsible for any professional opinions and interpretations provided by Engineer to Owner during the Construction Phase or Post-Construction Phase, including interpretations or clarifications of the Construction Contract Documents.

Upon successful completion of the Bidding/Proposal Phase, and upon written authorization from Owner, Engineer shall provide the following services:

General Administration of Construction Contract: Consult with Owner and act as Owner’s representative as provided in this Agreement and the Construction Contract. Unless otherwise set forth in the scope of Basic Services (as duly modified), the extent and limitations of the duties, responsibilities, and authority of Engineer shall be as assigned in EJCDC® C-700, Standard General Conditions of the Construction Contract (2018) or other construction general conditions specified in this Agreement. Except as otherwise provided in the Construction Contract, Owner’s communications to Contractor will be issued through Engineer.

If the responsibilities of Engineer as set forth in the Construction Contract are greater than those Construction Phase services expressly required of Engineer in Exhibit A Paragraph 1.06, as duly modified, then Owner shall either (1) expand the scope of the Construction Phase services to match those of the Construction Contract, and compensate Engineer for any related increases in the cost to provide Construction Phase services, pursuant to the provisions for compensating Additional Services, or (2) identify a qualified individual or entity (other than Engineer) responsible for the additional responsibilities in the Construction Contract.

If Owner, or Owner and Contractor, modify the duties, responsibilities, and authority of Engineer in the Construction Contract, or modify other terms of the Construction Contract having a direct bearing on Engineer, or if Owner requires Engineer’s services for construction that extends longer than the anticipated Construction Contract Times, then Owner shall compensate Engineer for any related increases in the cost to provide Construction Phase services, pursuant to the provisions for compensating Additional Services.

Engineer shall not be required to furnish or perform services contrary to Engineer’s responsibilities as a licensed professional.

Field Office: [Delete or edit as applicable to the Project] Engineer and Resident Project Representative (if any) will be based in a field office at the Site. The field office will be furnished and maintained at Owner’s expense, and will include reasonable furnishings, all required temporary utilities (including internet service) and facilities, and be secured for Engineer’s (and RPR’s) exclusive use.

Resident Project Representative (RPR): Provide the services of an RPR at the Site to assist Engineer and to provide more extensive observation of Contractor’s Work. Duties, responsibilities, and authority of the RPR are as set forth in Exhibit D. The furnishing of such RPR’s services will not limit, extend, or modify Engineer’s responsibilities or authority except as expressly set forth in Exhibit D. [If Engineer will not be providing RPR services, then delete this Paragraph 3 by inserting the word “DELETED” after the paragraph title; do not include Exhibit D as part of the Agreement; and do not include any of the five RPR compensation packets as part of the Agreement’s Exhibit J.]

Selection of Independent Testing Laboratory: Assist Owner in the selection of an independent testing laboratory to perform required testing services.

Pre-Construction Conference: Participate in and chair a pre-construction conference prior to commencement of Work at the Site; prepare and distribute agenda for the conference and prepare and distribute minutes of such conference.

Electronic Transmittal Protocols: If the Construction Contract does not establish protocols for transmittal of Electronic Documents by Electronic Means, then Owner, Engineer, and Contractor shall jointly develop such protocols.

Original Documents: If requested by Owner to do so, maintainMaintain and safeguard during the Construction Phase at least one original printed record version of the Construction Contract Documents, including Drawings and Specifications signed and sealed by Engineer and other design professionals in accordance with applicable Laws and Regulations. Throughout the Construction Phase, make such original printed record version of the Construction Contract Documents available to Contractor and Owner for review.

Schedules: Receive, review, and, and, subject to the criteria of the Construction Contract, determine the acceptability of any and all schedules that Contractor is required to submit to Engineer, including the progress schedule, schedule of submittals, and schedule of values. Advise Contractor in writing of Engineer’s comments or acceptance of schedules.

Schedules will be acceptable to Engineer as to form and substance:

Progress Schedule: if it provides an orderly progression of the Work to completion within the Contract Times. Such acceptance will not impose on Engineer responsibility for the Progress Schedule, for sequencing, scheduling, or progress of the Work, nor interfere with or relieve Contractor from Contractor’s full responsibility therefor.

Contractor’s Schedule of Submittals: if it provides a workable arrangement for reviewing and processing the required Submittals.

Contractor’s Schedule of Values: if it provides a reasonable allocation of the Contract Price to the component parts of the Work.

Baselines and Benchmarks: As appropriate, establish baselines and benchmarks for locating the Work which in Engineer’s judgment are necessary to enable Contractor to proceed.

Permits: Provide Owner with copies of technical information and supporting data previously obtained or developed by Engineer for Owner’s use, or for Owner to provide to Contractor, in obtaining required permits and licenses delegated to Contractor by Owner.

Visits to Site and Observation of Construction: In connection with observations of Contractor’s Work while it is in progress:

—To the extent that the parties may want to better quantify the number of actual visits for budgeting or quality assurance purposes, it may be advisable to insert at the beginning of Paragraph 11.a an agreed-upon frequency of Engineer’s site visits, e.g. “at approximately weekly intervals during periods of active construction” in lieu of the more general “intervals appropriate to the various stages of construction.”

Make visits to the Site at intervals appropriate to the various stages of the Work, as Engineer deems necessary, to observe as an experienced and qualified design professional, the progress of Contractor’s executed Work. Such visits and observations by Engineer, including its RPR, if any, are not intended to be exhaustive or to extend to every aspect of the Work or to involve detailed inspections of the Work beyond the responsibilities specifically assigned to Engineer in this Agreement and the Construction Contract Documents, but rather are to be limited to spot checking, selective sampling, and similar methods of general observation of the Work based on Engineer’s exercise of professional judgment, as assisted by its RPR, if any. Based on information obtained during such visits and observations, Engineer will determine in general if the Work is proceeding in accordance with the Construction Contract Documents, and Engineer shall keep Owner informed of the progress of the Work. Engineer will make a report of Engineer’s visit, summarizing Engineer’s general observations and any significant findings.

The purpose of Engineer’s visits to the Site, and representation by the Resident Project Representative, if any, at the Site, will be to enable Engineer to better carry out the duties and responsibilities assigned to by this Agreement and undertaken by Engineer during the Construction Phase, and, in addition, by the exercise of Engineer’s efforts as an experienced and qualified design professional, to provide for Owner a greater degree of confidence that the completed Work will conform in general to the Construction Contract Documents and that Contractor has implemented and maintained the integrity of the design concept of the completed Project as a functioning whole as indicated in the Construction Contract Documents. Engineer will not, during such visits or as a result of such observations of the Work, supervise, direct, or have control over the Work, nor will Engineer have authority over or responsibility for the means, methods, techniques, sequences, or procedures of construction selected or used by any Constructor, for security or safety at the Site, for safety precautions and programs incident to any Constructor’s work in progress, for the coordination of the Constructors’ work or schedules, nor for any failure of any Constructor to comply with Laws and Regulations applicable to furnishing and performing of its work. Accordingly, Engineer neither guarantees the performance of any Constructor nor assumes responsibility for any Constructor’s failure to furnish or perform the Work, or any portion of the Work, in accordance with the Construction Contract Documents.

These site visits must be at least monthly and the Engineer must document all visits to the project with copies furnished to the Owner and Agency.

Defective Work: If, on the basis of Engineer’s observations or as indicated in documentation available to Engineer, Engineer believes that any part of the Work is defective under the terms and standards set forth in the Construction Contract Documents, Engineer will promptly issue written notice to Contractor (with copy to Owner) of such defective Work. Such notice will communicate the scope, extent (to Engineer’s understanding) of defect, and associated provisions of the Construction Contract Documents.

Provide recommendations to Owner regarding whether Contractor should correct such Work or remove and replace such Work, or whether Owner should consider accepting the defective Work in accordance with the provisions of the Construction Contract Documents. Engineer shall give notice to Contractor regarding whether the defective Work should be repaired, replaced, or will be accepted by Owner.

However, Engineer’s authority to provide this information to Owner or Engineer’s decision to exercise or not exercise such authority will not give rise to a duty or responsibility of the Engineer to Contractors, Subcontractors, material and equipment suppliers, their agents or employees, or any other person(s) or entities performing any of the Work, including but not limited to any duty or responsibility for Contractors’ or Subcontractors’ safety precautions and programs incident to the Work.

Compatibility with Design Concept: If Engineer has express knowledge that a specific part of the Work that is not defective under the terms and standards set forth in the Construction Contract Documents is nonetheless not compatible with the design concept of the completed Project as a functioning whole, then inform Owner of such incompatibility, and provide recommendations for addressing such Work.

Clarifications and Interpretations: Accept from Contractor and Owner submittal of all matters in question concerning the requirements of the Construction Contract Documents (sometimes referred to as requests for information or interpretation—RFIs), or relating to the acceptability of the Work under the Construction Contract Documents. With reasonable promptness, render a written clarification, interpretation, or decision on the issue submitted, or initiate an amendment or supplement to the Construction Contract Documents.

Non-reviewable Matters: If a submitted matter in question concerns the Engineer’s performance of its duties and obligations, or terms and conditions of the Construction Contract Documents that do not involve (a) the performance or acceptability of the Work under the Construction Contract Documents, (b) the design (as set forth in the Drawings, Specifications, or otherwise), or (c) other engineering or technical matters, then Engineer will promptly give written notice to Owner and Contractor that Engineer will not provide a decision or interpretation.

Field Orders: Subject to any limitations in the Construction Contract Documents, Engineer may prepare and issue Field Orders requiring minor changes in the Work.

Change Orders and Work Change Directives: Recommend Change Orders and Work Change Directives to Owner, as appropriate, and prepare Change Orders and Work Change Directives as required.

Change Proposals and Claims

Review and respond to Change Proposals. Review each duly submitted Change Proposal from Contractor and, within 30 days after receipt of the Contractor’s supporting data, either deny the Change Proposal in whole, approve it in whole, or deny it in part and approve it in part. Such actions must be in writing, with a copy provided to Owner and Contractor. If the Change Proposal does not involve the design (as set forth in the Drawings, Specifications, or otherwise), the acceptability of the Work, or other engineering or technical matters, then Engineer will notify the parties that the Engineer will not resolve the Change Proposal.

Provide information or data to Owner regarding engineering or technical matters pertaining to Claims.

Differing Site Conditions: Respond to any notice from Contractor of differing site conditions, including conditions relating to Underground Facilities such as utilities, and hazardous environmental conditions. Promptly conduct reviews and prepare findings, conclusions, and recommendations for Owner’s use subject to limitations of Engineer’s obligations under this Agreement.

Contractor’s Submittals: Review and approve or take other appropriate action with respect to required Contractor Submittals, but only to determine if the items covered by the Submittals will, after installation or incorporation in the Work, comply with the requirements of the Construction Contract Documents, and for compatibility with the design concept of the completed Project as a functioning whole as indicated by the Construction Contract Documents. Such reviews and approvals or other action will not extend to means, methods, techniques, sequences, or procedures of construction or to safety precautions and programs incident thereto. Engineer shall meet any Contractor’s Submittal schedule that Engineer has accepted.

Substitutes and “Or-equals”: Evaluate and determine the acceptability of substitute or “or-equal” materials and equipment proposed by Contractor, but subject to the provisions of Exhibit A Paragraph 2.01.A.2.

Inspections and Tests

Receive and review all certificates of inspections, tests, and approvals required by Laws and Regulations or the Construction Contract Documents. Engineer’s review of such certificates will be for the purpose of determining whether the results certified indicate compliance with the Construction Contract Documents and will not constitute an independent evaluation that the content or procedures of such inspections, tests, or approvals comply with the requirements of the Construction Contract Documents. Engineer shall be entitled to rely on the results of such inspections and tests.

Reply to Contractor requests for written concurrence that specific portions of the Work that are to be inspected, tested, or approved may be covered.

Issue written requests to Contractor that specific portions of the Work remain uncovered.

As deemed reasonably necessary, request that Contractor uncover Work that is to be inspected, tested, or approved.

Pursuant to the terms of the Construction Contract, require additional inspections or testing of the Work, whether or not the Work is fabricated, installed, or completed.

Contractor’s Applications for Payment: Based on Engineer’s observations as an experienced and qualified design professional and on review of Applications for Payment and accompanying supporting documentation:

Determine the amounts that Engineer recommends Contractor be paid. Recommend reductions in payment (set offs) based on the provisions for set offs stated in the Construction Contract. Such recommendations of payment will be in writing and will constitute Engineer’s representation to Owner, based on such observations and review, that, within the limits of Engineer’s knowledge, information and belief, Contractor’s Work has progressed to the point indicated, the Work is generally in accordance with the Construction Contract Documents (subject to an evaluation of the Work as a functioning whole prior to or upon Substantial Completion, to the results of any subsequent tests called for in the Construction Contract Documents, and to any other qualifications stated in the recommendation), and the conditions precedent to Contractor’s being entitled to such payment appear to have been fulfilled in so far as it is Engineer’s responsibility to observe the Work. In the case of unit price Work, Engineer’s recommendations of payment will include final determinations of quantities and classifications of the Work (subject to any subsequent adjustments allowed by the Construction Contract Documents).

By recommending payment, Engineer shall not thereby be deemed to have represented that observations made by Engineer to check the quality or quantity of Contractor’s Work as it is performed and furnished have been exhaustive, extended to every aspect of Contractor’s Work in progress, or involved detailed inspections of the Work beyond the responsibilities specifically assigned to Engineer in this Agreement. Neither Engineer’s review of Contractor’s Work for the purposes of recommending payments nor Engineer’s recommendation of any payment including final payment will impose on Engineer responsibility to supervise, direct, or control the Work, or for the means, methods, techniques, sequences, or procedures of construction or safety precautions or programs incident thereto, or Contractor’s compliance with Laws and Regulations applicable to Contractor’s furnishing and performing the Work. It will also not impose responsibility on Engineer to make any examination to ascertain how or for what purposes Contractor has used the money paid to Contractor by Owner; to determine that title to any portion of the Work, including materials or equipment, has passed to Owner free and clear of any liens, claims, security interests, or encumbrances; or that there may not be other matters at issue between Owner and Contractor that might affect the amount that should be paid. By signing payment application and recommending payment, Engineer is certifying to the best of their knowledge that all items submitted for payment comply with Domestic Preference requirements.

Contractor’s Completion Documents: Receive from Contractor, review, and transmit to Owner maintenance and operating instructions, schedules, guarantees, bonds, certificates or other evidence of insurance required by the Construction Contract Documents, certificates of inspection, tests and approvals, and Shop Drawings, Samples, and other data approved as provided under Exhibit A Paragraph 1.06.B.20. Receive from Contractor, review, and transmit to Owner the annotated record documents which are to be assembled by Contractor in accordance with the Construction Contract Documents to obtain final payment. The extent of Engineer’s review of record documents will be to check that Contractor has submitted a complete set of those documents that Contractor is required to submit. Receive from Contractor and review the annotated record documents which are to be assembled by Contractor in accordance with the Construction Contract Documents to obtain final payment.  The Engineer shall prepare Record Drawings and furnish such Record Drawings to Owner.

Substantial Completion: Promptly after notice from Contractor that Contractor considers the entire Work ready for its intended use, visit the Site in company with Owner and Contractor to review the Work and determine the status of completion. Follow the procedures in the Construction Contract regarding the preliminary certificate of Substantial Completion, punch list of items to be completed, Owner’s objections, notice to Contractor, and issuance of a final certificate of Substantial Completion. Assist Owner regarding any remaining engineering or technical matters affecting Owner’s use or occupancy of the Work following Substantial Completion.

Other Tasks: Perform or provide the following other Construction Phase tasks or deliverables:

[List any such tasks or deliverables here]. Provide the Owner and Agency with a written certification that the project complies with Domestic Preference requirements, to the best of Engineer’s knowledge.

Verify and document Contractor implemented environmental mitigation requirements.  Provide documentation to Owner and Agency.

[List any other such tasks or deliverables here].

Completion and Acceptability of the Work: After notice from Contractor that the Work is complete:

visit the Site with Owner and Contractor to determine if the Work is in fact complete and acceptable;

notify Contractor of any part of the Work that is found during the visit to be incomplete or defective, and subsequently confirm that Contractor has corrected any such deficiencies;

follow the procedures in the Construction Contract regarding review and response to Contractor’s application for final payment and accompanying documentation; and

if Engineer is satisfied that the Work is complete and acceptable, provide a notice to Owner and Contractor using EJCDC® C-626, Notice of Acceptability of Work (attached as Exhibit E), stating that the Work is acceptable (subject to the provisions of the Notice and this Exhibit A) within the limits of Engineer’s knowledge, information, and belief, and based on the extent of the services provided by Engineer under this Agreement. Upon Substantial Completion, the Engineer shall provide a copy of the Certificate of Substantial Completion to the Agency.

Standards for Certain Construction-Phase Decisions: Engineer will render decisions regarding the requirements of the Construction Contract Documents, and judge the acceptability of the Work, pursuant to the specific procedures set forth in the Construction Contract for initial interpretations, Change Proposals, and acceptance of the Work. In rendering such decisions and judgments, Engineer will not show partiality to Owner or Contractor, and will not be liable to Owner, Contractor, or others in connection with any proceedings, interpretations, decisions, or judgments conducted or rendered in good faith.

Duration of Construction Phase: The Construction Phase will commence with the execution of the first Construction Contract for the Project or any part thereof and will terminate upon written recommendation by Engineer for final payment to Contractor. If the Project involves more than one prime contract as indicated in Exhibit A Paragraph 1.04.A.1, then Construction Phase services may be rendered at different times in respect to the separate contracts. Subject to the provisions of Article 3, Engineer shall be entitled to an equitable increase in compensation if Construction Phase services (including Resident Project Representative services, if any) are required after the original date for completion and readiness for final payment of Contractor as set forth in the Construction Contract.

Post-Construction Phase

Upon written authorization from Owner during the Post-Construction Phase, Engineer shall:

Together with Owner, visit the Project to observe any apparent defects in the Work, make recommendations as to replacement or correction of defective Work, if any, or the need to repair of any damage to the Site or adjacent areas, and assist Owner in consultations and discussions with Contractor concerning correction of any such defective Work and any needed repairs.

Together with Owner, visit the Project within one month before the end of the Construction Contract’s correction period to ascertain whether any portion of the Work or the repair of any damage to the Site or adjacent areas is defective and therefore subject to correction by Contractor.

Perform or provide the following other Post-Construction Phase tasks or deliverables:

[List any such tasks or deliverables here].

The Post-Construction Phase services may commence during the Construction Phase and, if not otherwise modified in this Exhibit A, will terminate 12 months after the commencement of the Construction Contract’s correction period.

ADDITIONAL SERVICES

Additional Services Not Requiring Owner’s Written Authorization

Engineer shall advise Owner that Engineer is commencing to perform or furnish the Additional Services of the types listed below. For such Additional Services, Engineer need not request or obtain specific advance written authorization from Owner. Engineer shall cease performing or furnishing such Additional Services upon receipt of written notice to cease from Owner. These services are not included as part of Basic Services and will be paid for by Owner as indicated in Exhibit J.

Substantive design and other technical services in connection with Work Change Directives, Change Proposals, and Change Orders to reflect changes requested by Owner.

Services essential to the orderly progress of the Bidding/Proposal and Construction Phases and not wholly quantifiable prior to those Phases or otherwise dependent on the actions of prospective individual bidders or contractors and including:

making revisions to Drawings and Specifications occasioned by the acceptance of substitute materials or equipment other than “or equal” items;

services after the award of the Construction Contract in evaluating and determining the acceptability of a proposed "or equal" or substitution which is found to be inappropriate for the Project; Deleted

evaluation and determination of an excessive number of proposed "or equals" or substitutions, whether proposed before or after award of the Construction Contract; and

providing to the Contractor or Owner additional or new information not previously prepared or developed by the Engineer for their use in applying for or obtaining required permits and licenses, in responding to agency comments on such applications, or in the administration of any such permits or licenses.

Services resulting from significant delays, changes, or price increases occurring as a direct or indirect result of materials, equipment, or energy shortages.

Additional or extended services arising from (a) the presence at the Site of any Constituent of Concern or items of historical or cultural significance, (b) emergencies or acts of God endangering the Work, (c) damage to the Work by fire or other causes during construction, (d) a significant amount of defective, neglected, or delayed Work, (e) acceleration of the progress schedule involving services beyond normal working hours, or (f) default by Contractor.

Implement coordination of Engineer’s services with other parts of the Project that are not planned or designed by Engineer or its Subconsultants, unless Owner furnished to Engineer substantive information about such other parts of the Project prior to the parties’ entry into this Agreement, in the Baseline Information section of this Exhibit A, or otherwise in Exhibit A; if such substantive information has been so provided, coordination of Engineer’s services will be part of Basic Services.

Implement the specific parts of an Underground Facilities Procedure that are assigned to Engineer, or above-ground utilities tasks that are assigned to Engineer as the Project progresses (but not including the design-related services already assigned to Engineer as a Basic Service).

Services (other than Basic Services during the Post-Construction Phase) in connection with any partial utilization of the Work by Owner prior to Substantial Completion.

Evaluating unreasonable or frivolous requests for interpretation or information (RFIs), Change Proposals, or other demands from Contractor or others in connection with the Work, or an excessive number of RFIs, Change Proposals, or demands.

Reviewing a Shop Drawing or other Contractor submittal more than three times, as a result of repeated inadequate submissions by Contractor.

While at the Site, compliance by Engineer and its staff with those terms of Owner's or Contractor's safety program provided to Engineer subsequent to the Effective Date that exceed those normally required of engineering personnel by federal, State, or local safety authorities for similar construction sites.

To the extent the Project is subject to Laws and Regulations governing public or government records disclosure or non-disclosure, Engineer will comply with provisions applicable to Engineer, and Owner will compensate Engineer as Additional Services for Engineer’s costs to comply with any disclosure or non-disclosure obligations beyond those identified in the Basic Services.

Services directly attributable to changes in Engineer’s Electronic Documents obligations after the effective date of the Agreement.

Additional Services Requiring Owner’s Written Authorization

If authorized in writing by Owner, and approved by Agency, Engineer shall provide Additional Services of the types listed below. These services are not included as part of Basic Services and will be paid for by Owner as indicated in Exhibit J.

Obtain or provide specified additional Project-related information and data to enable Engineer to complete its Basic and Additional Services.

Preparation of special and customized reporting, invoicing, and related support documentation in addition to that identified to be provided under Basic Services.

Preparation of applications and supporting documents (in addition to those furnished under Basic Services) for private or governmental grants, loans, or advances in connection with the Project; preparation or review of environmental assessments and impact statements (not including preparation of the environmental documentation required by 7 CFR 1970); review and evaluation of the effects on the design requirements for the Project of any such statements and documents prepared by others; and assistance in obtaining approvals of authorities having jurisdiction over the anticipated environmental impact of the Project.

Services to make measured drawings of existing conditions or facilities, to conduct tests or investigations of existing conditions or facilities, or to verify the accuracy of drawings or other information furnished by Owner or others.

Services resulting from significant changes in the scope, extent, or character of the portions of the Project designed or specified by Engineer, or the Project’s design requirements, including, but not limited to, changes in size, complexity, Owner’s schedule, character of construction, or method of financing; and revising previously accepted studies, reports, Drawings, Specifications, or Construction Contract Documents when such revisions are required by changes in Laws and Regulations enacted subsequent to the Effective Date or are due to any other causes beyond Engineer’s control.

Services resulting from Owner’s request to evaluate additional Study and Report Phase alternative solutions beyond those agreed to in Exhibit A Paragraph 1.02.A.1., but only if the Owner’s request is made after completion of the Study and Report Phase.

Services required as a result of Owner’s providing incomplete or incorrect Project information to Engineer.

Providing renderings or models for Owner’s use, including development, management, and other services in support of building information modeling or civil integrated management.

Undertaking investigations and studies including, but not limited to:

All-hazards risk assessments and other studies to evaluate the feasibility of enhancing the resiliency of the design;

detailed consideration of operations, maintenance, and overhead expenses;

the preparation of feasibility studies (such as those that include projections of output capacity, utility project rates, project market demand, or project revenues) and cash flow analyses, provided that such services are based on the engineering and technical aspects of the Project, and do not include rendering advice regarding municipal financial products or the issuance of municipal securities;

preparation of appraisals;

with respect to proprietary systems or processes requiring licensing, providing services necessary to assist Owner in obtaining such licensing.

detailed quantity surveys of materials, equipment, and labor; and

audits or inventories required in connection with construction performed or furnished by Owner.

Furnishing services of Subconsultants or Engineer’s Subcontractors for other than Basic Services.

Providing data or services of the types described in Article 2, when Owner retains Engineer to provide such data or services instead of Owner furnishing the same.

Providing the following services:

Services attributable to more prime construction contracts than specified in Exhibit A Paragraph 1.04.A.1.

Services to arrange for performance of construction services for Owner by contractors other than the principal prime Contractor, and administering Owner’s contract for such services.

Services during out-of-town travel required of Engineer, other than for visits to the Site or Owner’s office as required in Basic Services (Article 1 of Exhibit A).

Preparing for, coordinating with, participating in and responding to structured independent review processes, including, but not limited to, construction management, cost estimating, project peer review, value engineering, and constructability review requested by Owner; and performing or furnishing services required to revise studies, reports, Drawings, Specifications, or other documents as a result of such review processes.

Preparing additional bidding-related documents (or requests for proposals or other construction procurement documents); preparing pre-qualification procedures and documents, and participating in pre-qualifying prospective Bidders; and preparing Construction Contract Documents for alternate bids.

Assistance in connection with bid protests, rebidding, or renegotiating contracts for construction, materials, equipment, or services.

Preparing conformed Construction Contract Documents that incorporate and integrate the content of all addenda and any amendments negotiated by Owner and Contractor.

Services to assist Owner in developing or modifying protocols for transmittal of Electronic Documents by Electronic Means after the effective date of this Agreement, either by revising or adapting Exhibit F to the Project or implementing other Electronic Documents protocols among Project participants.

Any services by Engineer in connection with Owner or Engineer providing a Document to a Requesting Party under Exhibit F Paragraph 1.01.D (see Exhibit F, Electronic Documents Protocol), or any other distribution of a Document to a third party. Such services may include but are not limited to preparing the data contained in the requested Document in a manner deemed appropriate by Engineer;  creating or otherwise preparing and distributing the Document in a format necessary to respond to Owner’s direction or decision to provide the Document to a requesting party, including Contractor, in a format other than that required for deliverables from Engineer to Owner; and services in connection with obtaining required releases from the third parties to which the Documents will be distributed. Compensation for these Additional Services is not contingent upon Owner’s reimbursement from the requesting party.

Providing Construction Phase services beyond the original date for completion and readiness for final payment of Contractor, but only if such services increase the total quantity of services to be performed in the Construction Phase, rather than merely shifting performance of such services to a later date.

Preparing Record Drawings, and furnishing such Record Drawings to Owner. Deleted

Supplementing Record Drawings with information regarding the completed Project, Site, and immediately adjacent areas obtained from field observations, Owner, utility companies, and other reliable sources.

Conducting surveys, investigations, and field measurements to verify the accuracy of Record Drawing content obtained from Contractor, Owner, utility companies, and other sources; revise and supplement Record Drawings as needed.

Preparation of operation, maintenance, and staffing manuals.

Protracted or extensive assistance in refining and adjusting of Project equipment and systems (such as initial startup, testing, and balancing).

Assistance to Owner in training Owner’s staff to operate and maintain Project equipment and systems.

Assistance to Owner in developing systems and procedures for (a) control of the operation and maintenance of Project equipment and systems, and (b) related recordkeeping.

Preparing to serve or serving as a consultant or witness for, or producing documents for or on behalf of, Owner in any litigation, arbitration, mediation, lien or bond claim, or other legal or administrative proceeding involving the Project (but not including disputes between Owner and Engineer).

Overtime work requiring higher than regular rates.

Providing construction surveys and staking to enable Contractor to perform its work other than as required under Exhibit A Paragraph 1.06.B.9; any type of property surveys or related engineering services needed for the transfer of interests in real property; providing construction and property surveys to replace reference points or property monuments lost or destroyed during construction; and providing other special field surveys.

Providing more extensive services required to enable Engineer to issue notices or certifications requested by Owner.

Extensive services required during any correction period, or with respect to monitoring Contractor’s compliance with warranties and guarantees called for in the Construction Contract (except as agreed to under Basic Services).

Other additional services performed or furnished by Engineer not otherwise provided for in this Agreement.

EXHIBIT B—DELIVERABLES SCHEDULE

—Preparing Exhibit B for the Specific Project

Exhibit B, Deliverables Schedule, provides a framework for preparing a schedule for Engineer's progress in performing and completing services. It also allows the user to identify related schedule obligations of Owner—for example, the scheduled "turnaround time" for reviewing a specific set of draft documents and providing comments to Engineer. The sample action items in the table in Exhibit B, as published, are based on the scope of engineering services in Exhibit A, as published. EJCDC contemplates that most users will make changes to Exhibit A: corresponding changes should then be made here in Exhibit B.

Many users will replace the sample table with a customized progress schedule, perhaps taken from a proposal, or prepared in another format. When this approach is taken, be sure to coordinate the contents of the schedule with Exhibit A, as modified for the specific Project. Cross-references to specific provisions of the scope document are typically useful in tying the two exhibits together—see Column 3 below.

The last three items in the Deliverables Schedule, as published, are for possible use if Exhibit A requires the delivery of Documents by Engineer in the Bidding/Proposal Phase, Construction Phase, or Post-Construction Phase. If any of these items are used, it may also be appropriate to add a related entry for Owner's review and acceptance of the deliverables, or for other actions.

This schedule is focused on the delivery and review of Documents. As part of its services, Engineer will develop and submit an Engineering Services Schedule that will be consistent with the Deliverables Schedule, but will address a broader range of activities. See Exhibit A Paragraph 1.01.A.1.

Careful preparation of the Deliverables Schedule, and compliance with the schedule it establishes, will typically have a significant beneficial impact on project success.

Paragraphs 2.04.E, 3.02.A, and Exhibit A of the Agreement are supplemented by the following paragraph and table.

Engineer shall furnish Documents to Owner as required in Column 2 of the following table (and as further described in Exhibit A), according to the schedule in Column 4. Owner shall comment or take other identified actions with respect to the Documents as indicated in Column 2 (and as further described in Exhibit A), according to the schedule in Column 4.

| Party | Action | Exhibit A Reference | Schedule |
| --- | --- | --- | --- |
| Engineer | Submit [number] review copies of the Report and other Study and Report Phase deliverables to Owner. | 1.02.A.17 | Within [number] days of the Effective Date. |
| Owner | Submit comments regarding the Report and other Study and Report Phase deliverables to Engineer. | 1.02.A.18 | Within [number] days of the receipt from Engineer of the Report and other Study and Report Phase deliverables. |
| Engineer | Submit [number] copies of the revised Report and other Study and Report Phase deliverables to Owner. | 1.02.A.18 | Within [number] days of the receipt of Owner’s comments regarding the Report and other Study and Report Phase deliverables. |
| Engineer | Submit [number] review copies of the Preliminary Design Report, opinion of probable Construction Cost, and other Preliminary Design Phase deliverables to Owner. | 1.03.B.17 | Within [number] days of Owner’s authorization to proceed with Preliminary Design Phase services. |
| Owner | Submit comments regarding Preliminary Design Report, opinion of probable Construction Cost, and other Preliminary Design Phase deliverables to Engineer. | 1.03.B.18 | Within [number] days of the receipt from Engineer of Preliminary Design Report, opinion of probable Construction Cost, and other Preliminary Design Phase deliverables. |
| Engineer | Submit [number] copies of the revised Preliminary Design Report, opinion of probable Construction Cost, and other Preliminary Design Phase deliverables to Owner. | 1.03.B.18 | Within [number] days of the receipt of Owner’s comments regarding the Preliminary Design Report, opinion of probable Construction Cost, and other Preliminary Design Phase deliverables. |
| Engineer | Submit [number] copies of the first Final Design Phase draft of Drawings and Specifications to Owner. | 1.04.B.1 | Within [number] days of Owner’s authorization to proceed with Final Design Phase services. |
| Owner | Submit comments and instructions regarding the first Final Design Phase draft of Drawings and Specifications to Engineer. | 1.04.B.1 | Within [number] days of the receipt of the first final Design Phase drafts of Drawings and Specifications from Engineer. |
| Engineer | Submit [number] copies of the second Final Design Phase drafts of Drawings and Specifications to Owner. | 1.04.B.2 | Within [number] days of the receipt of Owner’s comments and instructions regarding the first Final Design Phase drafts of Drawings and Specifications. |
| Engineer | Submit [number] of copies of draft Bidding/Proposal and Front-End Construction Contract Documents, as required, and any other Final Design Phase deliverables (other than Drawings and Specifications) to Owner. | 1.04.D.3; 1.04.F.8 | Concurrent with submittal to Owner of the second Final Design Phase drafts of Drawings and Specifications. |
| Owner | Submit comments and instructions regarding the second Final Design Phase drafts of Drawings and Specifications to Engineer. | 1.04.B.2 | Within [number] days of the receipt from Engineer of the second Final Design Phase drafts of Drawings and Specifications. |
| Engineer | Submit [number] copies of the final, completed, pricing-ready and construction-ready Drawings and Specifications to Owner. | 1.04.B.3 and 1.04.G.1 | Within [number] days of the receipt of Owner’s comments and instructions regarding the second Final Design Phase drafts of Drawings and Specifications. |
| Owner | Submit comments and instructions regarding the final, completed, pricing-ready and construction-ready Drawings and Specifications to Engineer. | 1.04.G.2 | Within [number] days of the receipt from Engineer of the final, completed, pricing-ready and construction-ready Drawings and Specifications. |
| Owner | Submit comments and instructions regarding drafts of Bidding/Proposal and Front-End Construction Contract Documents, and any other Final Design Phase deliverables (other than Drawings and Specifications) to Engineer. | 1.04.D.3; 1.04.F.8 | Concurrent with Owner’s submittal of comments and instructions regarding the final, completed, pricing-ready and construction-ready Drawings and Specifications. |
| Engineer | Submit to Owner: [number] copies of the revised final, completed, pricing-ready and construction-ready Drawings and Specifications; and [number] of copies of assembled Bidding/Proposal and Front-End Construction Contract Documents, and any other Final Design Phase deliverables. | 1.04.G.2 1.04.G.3 | Within [number] days of receipt of Owner’s final comments and instructions regarding the regarding the final, completed, pricing-ready and construction-ready Drawings and Specifications, the Bidding/Proposal and Front-End Construction Contract Documents, and any other Final Design Phase deliverables. |
| Engineer | Submit [number] copies of Bidding/Proposal Phase deliverables (if any) identified in Exhibit A Paragraph 1.05.A.9.a to Owner. | 1.05.A.9.a | Within [number] days of written authorization by Owner to proceed with Bidding/Proposal Phase services. |
| Engineer | Submit [number] copies of Construction Phase deliverables (if any) identified in Exhibit A Paragraph 1.06.B.26.a to Owner. | 1.06.B.26.a | Within [number] days of [applicable benchmark event such as commencement of the Construction Contract Times] |
| Engineer | Submit [number] copies of Post-Construction Phase deliverables (if any) identified in Exhibit A Paragraph 1.07.A.3.a to Owner. | 1.07.A.3.a | Within [number] days of Substantial Completion. |

EXHIBIT C—AMENDMENT TO OWNER-ENGINEER AGREEMENT

AMENDMENT TO OWNER-ENGINEER AGREEMENT

Amendment No. [Enter Amendment Number]

| Owner: |  | [Name of Owner] |  |
| --- | --- | --- | --- |
| Engineer: |  | [Name of Engineer] |  |
| Project: |  | [Name of Project] |  |
| Effective Date of Owner-Engineer Agreement: |  |  | [Effective Date of Agreement] |
| Nature of Amendment: (Check those that apply) |  |  |  |
| ☐ | Additional Services to be performed by Engineer |  |  |
| ☐ | Modifications to services of Engineer |  |  |
| ☐ | Modifications to responsibilities of Owner |  |  |
| ☐ | Modifications of payment to Engineer |  |  |
| ☐ | Modifications to time(s) for rendering services |  |  |
| ☐ | Modifications to other terms and conditions of the Agreement |  |  |

Description of Modifications:

[Here describe the modifications, in as much specificity and detail as needed. Use an attachment if necessary. Include cost breakdown and documentation, if applicable.]

| Agreement Summary: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Original agreement amount: |  | $ |  |  |
| Net change for prior amendments: |  | $ |  |  |
| This amendment amount: |  | $ |  |  |
| Adjusted Agreement amount: |  | $ |  |  |
| Change in time for services (days or date, as applicable): |  |  |  |  |

Owner and Engineer hereby agree to modify the above-referenced Agreement as set forth in this Amendment. The Effective Date of the Amendment is [Enter Effective Date of Amendment].

| Owner |  |  | Engineer |  |
| --- | --- | --- | --- | --- |
| (typed or printed name of organization) |  |  | (typed or printed name of organization) |  |
| By: |  |  | By: |  |
|  | (individual’s signature) |  |  | (individual’s signature) |
| (Attach evidence of authority to sign.) |  |  | (Attach evidence of authority to sign.) |  |
| Date: |  |  | Date: |  |
|  | (date signed) |  |  | (date signed) |
| Name: |  |  | Name: |  |
|  | (typed or printed) |  |  | (typed or printed) |
| Title: |  |  | Title: |  |
|  | (typed or printed) |  |  | (typed or printed) |

EXHIBIT D—DUTIES, RESPONSIBILITIES, AND LIMITATIONS OF AUTHORITY OF RESIDENT PROJECT REPRESENTATIVE

- Resident Project Representative SERVICES

Article 1 of the Agreement, Services of Engineer, and Exhibit A, Engineer's Services, are supplemented to include Exhibit D Paragraphs 1.01, 1.02, and 1.03, as follows:

Resident Project Representative

Engineer shall furnish a Resident Project Representative ("RPR") to observe progress and quality of the Work. RPR is Engineer's representative at the Site, will act as directed by and under the supervision of Engineer, and will confer with Engineer regarding RPR's actions.

The RPR will provide full-time representation [revise if representation will be less than full time], unless requested in writing by the Owner and waived in writing by the Agency.

Subject to the scope of RPR's observations of the Work, which may include field checks of materials and installed equipment, Engineer shall endeavor to identify defects and deficiencies in the Work. However, Engineer shall not, as a result of such RPR observations of the Work, supervise, direct, inspect, or have control over the Work, nor shall Engineer (including the RPR) have authority over or responsibility for the means, methods, techniques, sequences, or procedures of construction selected or used by any Constructor, for security or safety at the Site, for safety precautions and programs incident to the Work or any Constructor's work in progress, for the coordination of the Constructors' work or schedules, or for any failure of any Constructor to comply with Laws and Regulations applicable to the performing and furnishing of its work. The Engineer (including RPR) neither guarantees the performance of any Constructor nor assumes responsibility for any Constructor's failure to furnish and perform the Work, or any portion of the Work, in accordance with the Construction Contract Documents. In addition, the specific terms set forth in Exhibit A Paragraph 1.06 are applicable.

Duties and Responsibilities of RPR

The duties and responsibilities of the RPR are as follows:

General: RPR's dealings in matters pertaining to the Work in general will be with Contractor. RPR's dealings with Subcontractors shall only be through or with the full knowledge and approval of Contractor. RPR shall generally communicate with Owner only with the knowledge of and under the direction of Engineer.

Schedules: Review the progress schedule, schedule of Shop Drawing and Sample submittals, schedule of values, and other schedules prepared by Contractor and consult with Engineer concerning acceptability of such schedules.

Conferences and Meetings: Attend meetings with Contractor, such as preconstruction conferences, progress meetings, job conferences, and other Project-related meetings (but not including Contractor's safety meetings), and as appropriate prepare and circulate copies of minutes thereof.

Safety Compliance: Comply with Site safety programs, as they apply to RPR, and if required to do so by such safety programs, receive safety training specifically related to RPR's own personal safety while at the Site.

Liaison

Serve as Engineer's liaison with Contractor. Working principally through Contractor's authorized representative or designee, assist in providing information regarding the provisions and intent of the Construction Contract Documents.

Assist Engineer in serving as Owner's liaison with Contractor when Contractor's operations affect Owner's on-Site operations.

Assist in obtaining from Owner additional details or information, when required for proper execution of the Work.

Clarifications and Interpretations: Receive from Contractor submittal of any matters in question concerning the requirements of the Construction Contract Documents (sometimes referred to as requests for information or interpretation—RFIs), or relating to the acceptability of the Work under the Construction Contract Documents. Report to Engineer regarding such RFIs. Report to Engineer when clarifications and interpretations of the Construction Contract Documents are needed, whether as the result of a Contractor RFI or otherwise. Transmit Engineer's clarifications, interpretations, and decisions to Contractor.

Shop Drawings, Samples, and other Submittals

Receive Samples that are furnished at the Site by Contractor.

Receive Contractor-approved Shop Drawings.

Receive other Submittals from Contractor.

Record date of receipt of Samples, Contractor-approved Shop Drawings, and other Submittals.

Notify Engineer of availability of Samples for examination, and forward Contractor-approved Shop Drawings and other Submittals to Engineer. When appropriate recommend distribution of Submittal to specified Subconsultants.

Advise Engineer and Contractor of the commencement of any portion of the Work requiring a Shop Drawing or Sample submittal, if RPR believes that the submittal has not been received from Contractor, or has not been approved by Contractor or Engineer.

Proposed Modifications: Consider and evaluate Contractor's suggestions for modifications to the Drawings or Specifications, and report such suggestions, together with RPR's recommendations, if any, to Engineer. Transmit Engineer's response (if any) to such suggestions to Contractor.

Review of Work; Defective Work

Report to Engineer whenever RPR believes that any part of the Work is defective under the terms and standards set forth in the Construction Contract Documents, and provide recommendations as to whether such Work should be corrected, removed and replaced, or accepted as provided in the Construction Contract Documents. Installation of items that do not comply with Domestic Preference requirements is considered defective Work.

Inform Engineer of any Work that RPR believes is not defective under the terms and standards set forth in the Construction Contract Documents, but is nonetheless not compatible with the design concept of the completed Project as a functioning whole, and provide recommendations to Engineer for addressing such Work.

Advise Engineer of that part of the Work that RPR believes should be uncovered for observation, or requires special testing, inspection, or approval.

Inspections, Tests, and System Start-ups

Consult with Engineer in advance of scheduled inspections, tests, and systems start-ups.

Verify that tests, equipment, and systems start-ups and operating and maintenance training are conducted in the presence of appropriate Owner's personnel, and that Contractor maintains adequate records thereof.

Observe, record, and report to Engineer appropriate details relative to the test procedures and systems start-ups.

Observe whether Contractor has arranged for inspections required by Laws and Regulations, including but not limited to those to be performed by public or other agencies having jurisdiction over the Work.

Accompany visiting inspectors representing public or other agencies having jurisdiction over the Work, record the results of these inspections, and report to Engineer.

Nothing in this Agreement will be construed to require RPR to conduct inspections.

Records

Maintain at the Site orderly files for correspondence, reports of job conferences, copies of Construction Contract Documents including all Change Proposals, Change Orders, Field Orders, Work Change Directives, Addenda, additional Drawings issued subsequent to the execution of the Construction Contract, RFIs, Engineer's clarifications and interpretations of the Construction Contract Documents, progress reports, approved Shop Drawing and Sample submittals, and other Project-related documents.

Prepare a daily report or keep a diary or log book, recording Contractor's hours on the Site, Subcontractors present at the Site, weather conditions, data relative to questions of Change Proposals, Change Orders, Field Orders, Work Change Directives, or changed conditions, Site visitors, deliveries of equipment or materials, daily activities, decisions, observations in general, observations on Domestic Preference and environmental mitigation compliance, and specific observations in more detail as in the case of observing test procedures; and send copies to Engineer.

Upon request from Owner to Engineer, pPhotograph or video Work in progress or Site conditions.

Record and maintain accurate, up-to-date lists of the company names and points of contact for Contractors, Subcontractors, and major Suppliers of materials and equipment.

Maintain records for use in preparing Project documentation.

Upon completion of the Work, furnish original set of all RPR Project documentation to designated recipients.

Reports

Furnish periodic reports as required of progress of the Work and of Contractor's compliance with the progress schedule and schedule of Shop Drawing and Sample submittals.

Draft responses to or make recommends on Change Proposals, Change Orders, Work Change Directives, and Field Orders. Obtain backup material from Contractor. Deleted

Furnish to Engineer and Owner copies of all inspection, test, and system start-up reports.

Immediately inform appropriate parties of the occurrence of any Site accidents, emergencies, natural catastrophes endangering the Work, possible force majeure or delay events, damage to property by fire or other causes, or the discovery of any potential differing site condition or Constituent of Concern.

Payment Requests: Review applications for payment with Contractor for compliance with the established procedure for their submission and forward with recommendations to Engineer, noting particularly the relationship of the payment requested to the schedule of values, Work completed, and materials and equipment delivered at the Site but not incorporated in the Work.

Certificates, Operation and Maintenance Manuals: During the course of the Work, verify that materials and equipment certificates, operation and maintenance manuals and other data required by the Contract Documents to be assembled and furnished by Contractor are applicable to the items actually installed and in accordance with the Contract Documents, and have these documents delivered to Engineer for review and forwarding to Owner prior to payment for that part of the Work.

Completion

Participate in Engineer's visits to the Site regarding Substantial Completion, assist in the determination of Substantial Completion, and prior to the issuance of a Certificate of Substantial Completion submit a punch list of observed items requiring completion or correction.

Participate in Engineer's visit to the Site in the company of Owner and Contractor, to determine completion of the Work, and prepare a final punch list of items to be completed or corrected by Contractor.

Observe whether all items on the final punch list have been completed or corrected, and make recommendations to Engineer concerning acceptance and issuance of the Notice of Acceptability of the Work (Exhibit E).

Domestic Preference

Observe and report on compliance with Domestic Preference requirements including but not limited to:  Verifying that items delivered to the site are accompanied by Domestic Preference documentation, as applicable, and photographing stored and installed items to document compliance.

Limitations of Authority

Resident Project Representative shall not:

Authorize any deviation from the Construction Contract Documents or substitution of materials or equipment (including "or-equal" items).

Exceed limitations of Engineer's authority as set forth in this Agreement.

Undertake any of the responsibilities of Contractor, Subcontractors, or Suppliers, or any Constructor.

Advise on, issue directions relative to, or assume control over any aspect of the means, methods, techniques, sequences or procedures of the Work, by Contractor or any other Constructor.

Advise on, issue directions regarding, or assume control over security or safety practices, precautions, and programs in connection with the activities or operations of Owner or Contractor.

Participate in specialized field or laboratory tests or inspections conducted off-site by others except as specifically authorized by Engineer.

Accept Shop Drawing or Sample submittals from anyone other than Contractor.

Authorize Owner to occupy the Project in whole or in part.

EXHIBIT E—EJCDC® C-626, NOTICE OF ACCEPTABILITY OF WORK

Exhibit A Paragraph 1.06.B.27 indicates that in connection with recommending final payment of the Construction Contractor, the Engineer will also provide a notice to Owner and Contractor of the acceptability of the Work, subject to stated limitations, including those set forth in the form for that purpose, which is attached in Exhibit E, "EJCDC® C-626, Notice of Acceptability of Work." That form is attached on the following pages of this Exhibit E. The C-626 form included here is published by EJCDC as part of the 2018 Construction Series.

This Notice of Acceptability of Work is the "written notice" referred to in EJCDC® C-700, Standard General Conditions of the Construction Contract (2018), Paragraph 15.06.C.

The Notice of Acceptability of Work should be served in compliance with the requirements for service of notice under the Construction Contract. See EJCDC® C-700, Standard General Conditions of the Construction Contract (2018), Paragraph 18.01, Giving Notice.

NOTICE OF ACCEPTABILITY OF WORK (EJCDC® C-626 2018)

| Owner: |  |  | Owner’s Project No.: |  |  |
| --- | --- | --- | --- | --- | --- |
| Engineer: |  |  | Engineer’s Project No.: |  |  |
| Contractor: |  |  | Contractor’s Project No.: |  |  |
| Project: |  |  |  |  |  |
| Contract Name: |  |  |  |  |  |
| Notice Date: |  | Effective Date of the Construction Contract: |  |  |  |

The Engineer hereby gives notice to the Owner and Contractor that Engineer recommends final payment to Contractor, and that the Work furnished and performed by Contractor under the Construction Contract is acceptable, expressly subject to the provisions of the Construction Contract's Contract Documents ("Contract Documents") and of the Agreement between Owner and Engineer for Professional Services dated [date of professional services agreement] ("Owner Engineer Agreement"). This Notice of Acceptability of Work (Notice) is made expressly subject to the following terms and conditions to which all who receive and rely on said Notice agree:

- This Notice has been prepared with the skill and care ordinarily used by members of the engineering profession practicing under similar conditions at the same time and in the same locality.

- This Notice reflects and is an expression of the Engineer's professional opinion.

- This Notice has been prepared to the best of Engineer's knowledge, information, and belief as of the Notice Date.

- This Notice is based entirely on and expressly limited by the scope of services Engineer has been employed by Owner to perform or furnish during construction of the Project (including observation of the Contractor's Work) under the Owner Engineer Agreement, and applies only to facts that are within Engineer's knowledge or could reasonably have been ascertained by Engineer as a result of carrying out the responsibilities specifically assigned to Engineer under such Owner Engineer Agreement.

- This Notice is not a guarantee or warranty of Contractor's performance under the Construction Contract, an acceptance of Work that is not in accordance with the Contract Documents, including but not limited to defective Work discovered after final inspection, nor an assumption of responsibility for any failure of Contractor to furnish and perform the Work thereunder in accordance with the Contract Documents, or to otherwise comply with the Contract Documents or the terms of any special guarantees specified therein.

- This Notice does not relieve Contractor of any surviving obligations under the Construction Contract, and is subject to Owner's reservations of rights with respect to completion and final payment.

Engineer

| By (signature): |  |
| --- | --- |
| Name (printed): |  |
| Title: |  |

EXHIBIT F—ELECTRONIC DOCUMENTS PROTOCOL (EDP)

—Electronic Documents Protocol (EDP)

Paragraph 6.03.A of the Agreement provides that:

- "To the fullest extent practical, Owner and Engineer agree to transmit, and accept, Project-related correspondence, Documents, text, data, drawings, information, and graphics, in electronic media or digital format, either directly, or through access to a secure Project website, in accordance with Exhibit F, Electronic Documents Protocol (EDP)."

- As to the Engineer, compliance with this document transmittal commitment is part of Basic Services.

If the Agreement for a specific Project does not include an EDP or otherwise establish protocols for electronic or digital transmittals, then Owner and Engineer will operate without such protocols, or may jointly develop such protocols at a later date. Engineer's costs to support the development of protocols at a later date or to change its procedures due to implementation of protocols after the effective date of the Agreement are Additional Services, as noted in Paragraph 6.03.A.2 of the Agreement.

Further, EJCDC® C-700, Standard General Conditions of the Construction Contract (2018), Paragraph 2.06 authorizes the electronic transmittal of specified Project documents and correspondence, and indicates that if the Contract does not establish protocols for such transmittals, then Owner, Engineer, and Contractor will jointly develop such protocols.

The following Exhibit may be used to establish an EDP—to contractually establish transmittal protocols between the Owner and the Engineer as well as to create a framework for establishment of transmittal protocols for Project communications with other parties, including Contractors.

This Exhibit establishing the Electronic Documents Protocol ("EDP" or "Protocol") defines the relationships between the parties on projects using EJCDC contracts relative to responsibilities and limitations governing use of electronic/digital documents on the project. The drafter of the Protocol will need to customize the document to address Project-specific data, system, technical, and management needs. Both Owner and Engineer will typically provide input during the drafting process.

Software and data formats for exchange of Electronic Documents will vary depending on the preferences of the Owner and the needs of the Project. A sample set of basic software and data formats, commonly seen for exchanging information on many horizontal construction projects, has been included in Attachment 1, Software Requirements for Electronic Document Exchange, as a starting point for Project information exchange standards. No representation is made that these standards will be applicable to any particular project and each user must review and modify as needed.

Other than the limited data exchange functions intended by the basic software and data formats described in Attachment 1 and requests for alternative data formats in Exhibit F Paragraph 1.01.C, the Protocol does not directly address the exchange of "native" design files between the parties for more robust uses beyond that data exchange, nor the special issues associated with use of native design files, not the least of which is suitability for uses not necessarily intended or anticipated by the file author. While nothing precludes the exchange of native files under this Protocol, it is up to the Parties to define how such native files may be used, and to modify the Protocol to state criteria of use and any limitations to such use.

Many entities have developed their own data organization standards for "native" files, including such criteria as data model element organization, drawing layer conventions, Building Information Modeling (BIM) and Civil Integrated Management Model protocols, Geographic Information System schema, integrated and cross-referenced data sets, etc. Additionally, several institutions and design/construction industry organizations have developed and published more comprehensive technical criteria, schemas, and plans for use as guides to data organization standards.

Here again, where the data standards require a broader, and generally more collaborative, review and definition of the obligations of the parties, it is up to the parties to significantly modify this Protocol considering such matters as: (a) party responsible for managing models or system; (b) maintaining integrity of the models or system; (c) ownership of the model or system; (d) enhanced system infrastructure, software, access and security standards; (e) responsibility and liability of respective parties in the role of adding or using elements of common models; (f) additional protocols for quality control and quality assurance; and many other factors.

The Protocol follows.

- ELECTRONIC DOCUMENTS PROTOCOL (EDP)

Paragraph 6.03 of the Agreement is supplemented by the following Exhibit F Paragraph 1.01 and Exhibit F—Attachment 1: Software Requirements for Electronic Document Exchange:

Electronic Documents Protocol

Electronic Transmittals: The parties shall conform to the following provisions together referred to as the Electronic Documents Protocol ("EDP" or "Protocol") for exchange of electronic transmittals.

Basic Requirements

To the fullest extent practical, the parties agree to and will transmit and accept Electronic Documents by Electronic Means using the procedures described in this Protocol. Use of the Electronic Documents and any information contained therein is subject to the requirements of this Protocol and other provisions of the Agreement.

The contents of the information in any Electronic Document will be the responsibility of the transmitting party.

Electronic Documents as exchanged by this Protocol may be used in the same manner as the printed versions of the same documents that are exchanged using non-electronic format and methods, subject to the same governing requirements, limitations, and restrictions, set forth in the Agreement.

Except as otherwise explicitly stated herein, the terms of this Protocol will be incorporated into any other agreement or subcontract between the Owner and Engineer and any third party for any portion of the Project, or any Project-related services, where that third party is, either directly or indirectly, required to exchange Electronic Documents with Owner, Engineer, or any Contractor or other entity directly contracted with the Owner to furnish Program-related services. Nothing herein will modify the requirements of the Agreement and applicable Construction Contract Documents regarding communications between and among the individual third parties and their respective subcontractors and consultants, except to the extent that any respective subcontractor or consultant exchanges Electronic Documents with the Owner or Engineer.

When transmitting Electronic Documents, the transmitting Party makes no representations as to long term compatibility, usability, or readability of the items resulting from the receiving Party's use of software application packages, operating systems, or computer hardware differing from those established in this Protocol.

Nothing herein negates any obligation (1) in the Agreement to create, provide, or maintain an original printed record version of Drawings and Specifications, signed and sealed according to applicable Laws and Regulations; (2) to comply with any applicable Law or Regulation governing the signing and sealing of design documents or the signing and electronic transmission of any other documents; or (3) to comply with any notice requirements limiting or otherwise modifying the acceptance of Electronic Documents for such notice.

System Infrastructure for Electronic Document Exchange

Each party will provide hardware, operating system(s) software, internet, e-mail, and large file transfer functions ("System Infrastructure") at its own cost and sufficient for complying with the EDP requirements. With the exception of minimum standards set forth in this EDP and any explicit system requirements specified by attachment to this EDP, it will be the obligation of each party to determine, for itself, its own System Infrastructure.

The maximum size of an e-mail attachment for exchange of Electronic Documents under this EDP is [File Size] MB. Attachments larger than that may be exchanged using large file transfer functions or physical media.

Each Party assumes full and complete responsibility for any and all of its own costs, delays, deficiencies, and errors associated with converting, translating, updating, verifying, licensing, or otherwise enabling its System Infrastructure, including operating systems and software, for use with respect to this EDP.

Each party is responsible for its own system operations, security, back-up, archiving, audits, printing resources, and other Information Technology ("IT") for maintaining operations of its System Infrastructure during the Project, including coordination with the party's individual(s) or entity responsible for managing its System Infrastructure and capable of addressing routine communications and other IT issues affecting the exchange of Electronic Documents.

Each party will operate and maintain industry-standard, industry-accepted, ISO-standard, commercial-grade security software and systems that are intended to protect the other party from: software viruses and other malicious software like worms, trojans, adware; data breaches; loss of confidentiality; and other threats in the transmission to or storage of information from the other parties, including transmission of Electronic Documents by physical media such as CD/DVD/flash drive/hard drive. To the extent that a party maintains and operates such security software and systems, it will not be liable to the other party for any breach of system security.

In the case of disputes, conflicts, or modifications to the EDP required to address issues affecting System Infrastructure, the parties will cooperatively resolve the issues; but, failing resolution, the Owner is authorized to make and require reasonable and necessary changes to the EDP to effectuate its original intent. If the changes cause additional cost or time to Engineer, not reasonably anticipated under the original EDP, Engineer shall be entitled to compensation as Additional Services for its costs associated with the revisions to the EDP, delayed adoption of Exhibit L or implementation of other Electronic Documents protocols.

Each party is responsible for its own back-up and archive of documents sent and received during the term of any Project contract/agreement under this EDP, unless this EDP establishes a Project document archive, either as part of a mandatory Project website or other communications protocol, upon which the Parties may rely for document archiving during the specified term of operation of such project document archive. Further, each party remains solely responsible for its own post-Project back-up and archive of project documents, as each party deems necessary for its own purposes, after the term of contract, or termination of the project document archive, if one is established.

If a receiving party receives an obviously corrupted, damaged, or unreadable Electronic Document, the receiving party will advise the sending party of the incomplete transmission.

The parties will bring any non-conforming Electronic Documents into compliance with the EDP. The parties will attempt to complete a successful transmission of the Electronic Document or use an alternative delivery method to complete the communication.

—Project Website: If Owner, either directly or through the Engineer or a third party, elects to establish and operate a Project Website or other electronic information management system during the Project, with or without the project document archive described in Exhibit F Paragraph 1.01.A.2.e, then select the operator (Owner; Engineer; Contractor; other) of such website or other system, and modify the following Exhibit F Paragraph 1.01.A.2.h as appropriate to set forth any standards applicable to the parties regarding the website or other system. When operation of the Project Website (or other system) is delegated by Owner to Engineer, Exhibit F Paragraph 1.01.A.2.h.(5) should be modified to specify include method of compensation, if any, to be paid to the Engineer for Project Website or system services.

The [Owner] [Engineer] [Name Other Third Party] will operate a Project information management system (also referred to in this EDP as "Project Website") for use of Owner, Engineer, Contractors, during the Project for exchange and storage of Project-related communications and information. Except as otherwise provided in this EDP or the General Conditions, use of the Project Website by the Parties as described in this paragraph will be mandatory for exchange of Project documents, communications, submittals, and other Project-related information. The following conditions and standards will govern use of the Project Website: [modify in sufficient detail below the operational requirements for the website below].

Describe the period of time during which the Project Website will be operated and be available for reliance by the Parties.

Provide any minimum system infrastructure, software licensing and security standards for access to and use of the Project Website.

Describe the types and extent of services to be provided at the Project Website (such as large file transfer, email, communication and document archives, etc.).

Include any other Project Website attributes that may be pertinent to the use of the facility by Project-related parties and evaluation by those parties of the functionality and cost of such use.

Operation of the Project Website by the Engineer shall be part of Engineer's Basic Services and compensation, including expenses associated with operation for a period of [number] days, is included in the Lump Sum fee detailed in Exhibit C.

or

Operation of the Project Website by the Engineer shall be part of Engineer's Basic Services and compensation will be paid on an hourly basis [insert standard hourly, direct labor times factor, direct labor plus overhead plus fee or other] plus expenses associated with operation as detailed in Exhibit C. Total estimated compensation is based on expenses associated with operation for a period of [number] days.

or

[Provide such other means of compensating Engineer for operation of the Project Website; reimbursable expenses for software licensing or fees (other than those standard formats listed in 1.01.C and Attachment 1) associated with special requirements for using or accessing Owner–, Contractor–, or Third Party–operated Project websites; and the basis for any Additional Services associated with operation of Project Website (such as operating for a longer period of time than anticipated above)].

Software Requirements for Electronic Document Exchange; Limitations

Each party will acquire the software and software licenses necessary to create and transmit Electronic Documents and to read and to use any Electronic Documents received from the other party (and if relevant from third parties), using the software formats required in this section of the EDP.

Prior to using any updated version of the software required in this section for sending Electronic Documents to the other party, the originating party will first notify and receive concurrence from the other party for use of the updated version or adjust its transmission to comply with this EDP.

The parties agree not to intentionally edit, reverse engineer, decrypt, remove security or encryption features, or convert to another format for modification purposes any Electronic Document or information contained therein that was transmitted in a software data format, including Portable Document Format (PDF), intended by sender not to be modified, unless the receiving party obtains the permission of the sending party or is citing or quoting excerpts of the Electronic Document for Project purposes.

Software and data formats for exchange of Electronic Documents will conform to the requirements set forth in the following Attachment 1 to this EDP, including software version, if listed.

Format and Distribution of Deliverables

By definition, "Documents" as used in this Agreement are documents expressly identified as deliverables from Engineer to Owner. Exhibit A of the Agreement identifies various Documents that Engineer is required to deliver to Owner as part of Engineer's services; Exhibit B is a schedule of such Documents. Engineer will transmit such Documents to Owner in the formats identified in Attachment 1 to this Protocol. If no specific format is identified for a deliverable Document, the format will be Portable Document Format (PDF).

If a Document will be distributed to third parties, such as prospective bidders and contractors, reviewing agencies, or lenders, the transmittal format for distribution will be as identified in Attachment 1 to this Protocol; provided, however, that if a format for distribution of a specific Document is expressly stated in Exhibit A, then the Exhibit A format will take precedence. If no specific format is identified for distribution of a deliverable Document to third parties, the format will be Portable Document Format (PDF).

If a format for Document distribution other than Portable Document Format (PDF) is specified, Owner shall first obtain a written, signed release from each third party to which the deliverable Document is distributed, establishing agreement to the following conditions:

The content included in the Electronic Documents prepared by or for Engineer and covered by the request was prepared as an internal working document for Engineer's purposes solely, and is being provided to the third party on an "AS IS" basis without any warranties of any kind, including, but not limited to any implied warranties of fitness for any purpose. As such, the third party is advised and acknowledges that the content may not be suitable for the third party's application, or may require substantial modification and independent verification by the third party. The content may include limited resolution of models; not-to-scale schematic representations and symbols; use of notes to convey design concepts in lieu of accurate graphics; approximations; graphical simplifications; undocumented intermediate revisions; and other devices that may affect subsequent reuse.

Electronic Documents containing text, graphics, metadata, or other types of data that are provided to the Requesting Party are only for the convenience of the third party. Any conclusion or information obtained or derived from such data will be at the third party's sole risk and the third party waives any and all claims against Engineer or Owner arising from the use of the Electronic Documents covered by the request, or of any data contained in such Electronic Documents.

The third party shall indemnify and hold harmless Owner, Engineer, and Engineer's Subcontractors and Subconsultants, from all claims, damages, losses, and expenses, including attorneys' fees and defense costs arising out of or resulting from the third party's use, adaptation, or distribution of any Electronic Documents provided under the request.

The third party agrees not to sell, copy, transfer, forward, give away or otherwise distribute this information (in source or modified file format) to any third party without the direct written authorization of Engineer, unless such distribution is specifically identified in the request and is limited to the third party's subcontractors and consultants. The third party warrants that subsequent use by the third party's subcontractors and subconsultants will comply with all terms of the Construction Contract Documents and any specific instructions or conditions established by Owner.

If Engineer is required to assist or participate in obtaining such releases from third parties, such services will be categorized as Additional Services.

—Requests by Others for Electronic Documents in Other Formats.

Exhibit F Paragraphs 1.01.A, 1.01.B, and 1.01.C constitute an Electronic Document Protocol for transmittal of Project documents and correspondence. In many cases the user will elect to not include the optional Exhibit F Paragraph 1.01.D that follows as part of the Electronic Document Protocol; if such is the case, delete Exhibit F Paragraph 1.01.D.

If Owner and Engineer agree from the outset that specific Documents will be distributed to Contractor, or to specified other third parties, in a specific native-file format, then establish the specifics of such a planned distribution in Attachment A. Such a planned distribution will be governed by Exhibit F Paragraph 1.01.C.2.a, and will be included as part of Basic Services.

Include the following optional Exhibit F Paragraph 1.01.D as part of the Protocol if the Owner desires to retain the option to make Documents created by the Engineer available upon request by other Project-related parties (including but not limited to Contractor), as Electronic Documents in formats other than those described in 1.01.B and 1.01.C of this Protocol—for example, if Owner elects to have a Document distributed to third parties in a native-file format that gives the user access to underlying data. The primary purpose of optional Exhibit F Paragraph 1.01.D is to establish in advance that Owner will obtain a liability release from each third party to which Documents are transmitted in any such "other" format. Exhibit F Paragraph 1.01.D also establishes that Engineer's services with respect to a request for distribution in an "other" format is an Additional Service.

Requests by Project-Related Parties for Electronic Documents in Other Formats

Owner may release (or direct Engineer to release) an Electronic Document version of a Document prepared by or for Engineer, including but not limited to a deliverable Document as set forth in Exhibit F Paragraph 1.01.C, in a format other than those identified in Exhibit F Paragraph 1.01.B or 1.01.C of the Electronic Documents Protocol, or elsewhere in the Agreement, only if (a) a Contractor or other Project-related party (Requesting Party) makes a good faith request for such release, (b) Owner determines in its sole discretion that such release is prudent and will be beneficial to the Project, and (c) Owner obtains Requesting Party's written consent to the four conditions set forth in Exhibit F Paragraph 1.01.C.2.a.1-4 above.

Any services by Engineer in connection with Owner or Engineer providing a Document to a Requesting Party under this Exhibit F Paragraph 1.01.D are Additional Services. Such services may include but are not limited to preparing the data in a manner deemed appropriate by Engineer. Owner may require reimbursement from the Requesting Party for the cost of such Additional Services, but compensation by Owner to Engineer for the Additional Services is not contingent upon Owner obtaining reimbursement from the Requesting Party.

EXHIBIT F—ATTACHMENT 1: SOFTWARE REQUIREMENTS FOR ELECTRONIC DOCUMENT EXCHANGE

—Modify Attachment 1 to conform to Project requirements. Add Items as necessary to establish data transmittal formats for distribution of Documents to identified third parties, for those situations in which such distribution is expressly allowed.

| Item | Electronic Documents | Transmittal Means | Data Format | Note (1) |
| --- | --- | --- | --- | --- |
| a.1 | General communications, transmittal covers, meeting notices, and responses to general information requests for which there is no specific prescribed form. | Email | Email |  |
| a.2 | Meeting agendas; meeting minutes; RFI’s and Responses to RFI’s; and Construction Contract administrative forms. | Email w/Attach | PDF | (2) |
| a.3 | Contractor’s Submittals (Shop Drawings, “Or Equal” requests, Substitute requests, documentation accompanying Sample submittals and other Submittals) to Owner and Engineer; and, Owner’s and Engineer’s Responses to Contractor’s Submittals, Shop Drawings, Correspondence, and Applications for Payment | Email w/Attach | PDF |  |
| a.4 | Correspondence; Interim and Final Versions of reports, layouts, Specifications, Drawings, maps, calculations and spreadsheets, Construction Contract, Bidding/Proposal Documents, and Front-End Construction Contract Documents. | Email w/ Attach or LFE | PDF | (3) |
| a.5 | Layouts, plans, maps, and Drawings to be submitted to Owner by Engineer for future use and modification | Email w/ Attach or LFE | DWG |  |
| a.6 | Correspondence, reports, and specifications to be submitted by Engineer to Owner for future word processing use and modification | Email w/ Attach or LFE | DOC |  |
| a.7 | Spreadsheets and data to be submitted to Owner by Engineer for future data processing use and modification | Email w/ Attach or LFE | EXC |  |
| a.8 | Database files and data to be submitted to Owner for future data processing use and modification | Email w/ Attach or LFE | DB |  |
| Notes |  |  |  |  |
| (1) | All exchanges and uses of transmitted data are subject to the appropriate provisions of the Agreement and Construction Contract. |  |  |  |
| (2) | Transmittal of written notices is governed by requirements of the Agreement and Construction Contract. |  |  |  |
| (3) | Transmittal of Bidding/Proposal Documents and Front-End Construction Contract Documents will be in manner selected by Owner in Exhibit A, Paragraph 1.05.A.1.a. Unless otherwise expressly stated, these documents and the Construction Contract will be transmitted in PDF format, including transmittals to bidders and Contractor. |  |  |  |
| Key |  |  |  |  |
| EMAIL | Standard Email formats (.htm, .rtf, or .txt). Do not use stationery formatting or other features that impair legibility of content on screen or in printed copies. |  |  |  |
| LFE | Agreed upon Large File Exchange method (FTP, CD, DVD, hard drive.) |  |  |  |
| PDF | Portable Document Format readable by Adobe® Acrobat Reader Version [number] or later. |  |  |  |
| DWG | Autodesk® AutoCAD. dwg format Version [number]. |  |  |  |
| DOC | Microsoft® Word. docx format Version [number]. |  |  |  |
| EXC | Microsoft® Excel .xlsx or .xml |  |  |  |
| DB | Microsoft® Access .mdb |  |  |  |

EXHIBIT G—INSURANCE

- INSURANCE

Paragraph 6.04 of the Agreement, Insurance, is supplemented to include the following Exhibit G Paragraphs 1.01 and 1.02:

Insurance Policies and Limits

    - In accordance with Paragraph 6.04.A of the Agreement, the insurance that Engineer must procure and maintain, and the policy limits of such insurance, are as follows:

| Coverage | Policy limits of not less than: |
| --- | --- |
| Workers’ Compensation |  |
| State | Statutory |
| Employer’s Liability |  |
| Each accident | $ |
| Each employee | $ |
| Policy limit | $ |
| Commercial General Liability |  |
| General Aggregate | $ |
| Personal and Advertising Injury | $ |
| Bodily Injury and Property Damage—Each Occurrence | $ |
| Automobile Liability |  |
| Bodily Injury |  |
| Each Person | $ |
| Each Accident | $ |
| Property Damage |  |
| Each Accident | $ |
| Or |  |
| Combined Single Limit |  |
| Combined Single Limit (Bodily Injury and Property Damage) | $ |
| Excess or Umbrella Liability |  |
| Each Occurrence | $ |
| General Aggregate | $ |
| Professional Liability |  |
| Each Claim | $ |
| Annual Aggregate | $ |
| Unmanned Aerial Vehicle Liability Insurance |  |
| Each Claim | $ |
| General Aggregate | $ |
| Other Insurance [Specify] |  |
| Each Claim | $ |
| General Aggregate | $ |

In accordance with Paragraph 6.04.C of the Agreement, the insurance that Owner must procure and maintain, and the policy limits of such insurance, are as follows:

| Coverage | Policy limits of not less than: |
| --- | --- |
| Workers’ Compensation |  |
| State | Statutory |
| Employer’s Liability |  |
| Each accident | $ |
| Each employee$ | $ |
| Policy limit | $ |
| Commercial General Liability |  |
| General Aggregate | $ |
| Personal and Advertising Injury | $ |
| Bodily Injury and Property Damage—Each Occurrence | $ |
| Automobile Liability |  |
| Bodily Injury |  |
| Each Person | $ |
| Each Accident | $ |
| Property Damage |  |
| Each Accident | $ |
| Or |  |
| Combined Single Limit |  |
| Combined Single Limit (Bodily Injury and Property Damage) | $ |
| Excess or Umbrella Liability |  |
| Each Occurrence | $ |
| General Aggregate | $ |
| Unmanned Aerial Vehicle Liability Insurance |  |
| Each Claim | $ |
| General Aggregate | $ |
| Other Insurance [Specify] |  |
| Each Claim | $ |
| General Aggregate | $ |

Additional Insureds

Owner shall cause Engineer, its Subconsultants, and its Engineer's Subcontractors to be listed as additional insureds on any of Owner's general liability policies that are applicable to the Project. The following individuals or entities are to be listed on Owner's general liability policies of insurance (and on Contractor's policies required under Paragraph 6.04.D of the Agreement) as additional insureds:

—In the paragraphs below list the full legal name of each entity and provide the address of their corporate office to avoid any confusion as to the identity of the additional insured.

| Name of Additional Insured | Address |
| --- | --- |
| [Engineer] | [Engineer’s Corporate Address] |
| [Engineer’s Subconsultant] | [Subconsultant’s Corporate Address] |
| [Engineer’s Subconsultant] | [Subconsultant’s Corporate Address] |
| [Other Additional Insured] | [Other Additional Insured’s Corporate Address] |

During the term of this Agreement the Engineer shall notify Owner of any other Subconsultant or Engineer's Subcontractor to be listed as an additional insured on Owner's and applicable Contractor's general liability policies of insurance.

The Owner must be listed on Engineer's general liability policy as provided in Paragraph 6.04.B.

For applicable Contractor's general liability policies of insurance, the additional insured endorsements will include both ongoing operations and products and completed operations coverage through ISO Endorsements CG 20 10 10 01 and CG 20 37 10 01 (together). If Contractor demonstrates to Owner that the specified ISO endorsements are not commercially available, then Contractor may satisfy this requirement by providing equivalent endorsements.

For applicable Contractor's general liability policies of insurance, Contractor shall provide ISO Endorsement CG 20 32 07 04, "Additional Insured—Engineers, Architects or Surveyors Not Engaged by the Named Insured" or its equivalent for Engineer, Subconsultants, and other design professional additional insureds.

EXHIBIT H—DISPUTE RESOLUTION

—Alternatives to Litigation as Final Dispute Resolution Method; Arbitration

Paragraph 6.07.C of the Agreement provides that for any dispute that has not been resolved through mediation, Owner or Engineer may invoke the dispute resolution procedure called for in Exhibit H. If no resolution procedure is identified here in Exhibit H, and the parties do not agree to a specific procedure, then the default resolution procedure will be litigation—the pursuit of rights at law in a court of competent jurisdiction.

As an alternative to litigation, there are many other possible dispute resolution procedures, or combinations of procedures. One of the most common procedures for resolving design and construction disputes is arbitration; wording for an arbitration clause follows. A discussion of the pros and cons of the arbitration process (and there are many advocates on both sides) is beyond the scope of this Guidance Note.

Owner and Engineer should consult with legal counsel when considering the inclusion of an arbitration clause, or of any other dispute resolution procedure or combination of procedures.

The EJCDC arbitration clause is drafted to use the rules and administration of the American Arbitration Association. The user is free to substitute the rules and services of other dispute resolution organizations, and to customize the arbitration process to suit the needs of the specific Agreement.

In prior editions of E-500, EJCDC included a clause in the arbitration section that indicated that disputes above a stated maximum dollar amount would not be arbitrated, but rather would be decided in litigation. That clause has been removed as a standard arbitration provision. Users that prefer to impose such a limit may add a clause based on the wording from prior editions: "All demands for arbitration and all answering statements thereto which include any monetary claims must contain a statement that the total sum or value in controversy as alleged by the party making such demand or answering statement is not more than $[Enter Amount] (exclusive of interest and costs). The arbitrators will not have jurisdiction, power, or authority to consider, or make findings (except in denial of their own jurisdiction) concerning any dispute if the amount in controversy in such dispute is more than such amount, or to render a monetary award in response thereto against any party which totals more than such amount. Disputes that are not subject to arbitration under this paragraph may be resolved in any court of competent jurisdiction."

- DISPUTE RESOLUTION METHOD

Paragraph 6.07 of the Agreement, Dispute Resolution, is supplemented to include the following Exhibit H Paragraph 1.01:

Arbitration

Method for Resolution of Disputes: All Disputes between Owner and Engineer that have not been resolved by negotiations or mediation will be settled by arbitration administered by the American Arbitration Association in accordance with its Construction Industry Arbitration Rules (subject to the conditions and limitations of this Exhibit H Paragraph 1.01). This agreement to arbitrate will be specifically enforceable under the prevailing law of any court having jurisdiction.

Arbitration Provisions

Notice of the demand for arbitration must be filed in writing with the other party to the Agreement and with the selected arbitration administrator. The demand must be made within a reasonable time after the Dispute has arisen. In no event may the demand for arbitration be made after the date when institution of legal or equitable proceedings based on such Dispute would be barred by the applicable statute of limitations.

The arbitrator(s) must be licensed engineers, architects, contractors, attorneys, or construction managers. Hearings will take place pursuant to the standard procedures of the Construction Arbitration Rules that contemplate in-person hearings. The arbitrators will have no authority to award punitive or other damages not measured by the prevailing party's actual damages, except as may be required by statute or the Agreement. Any award in an arbitration initiated under this clause will be limited to monetary damages and include no injunction or direction to any party other than the direction to pay a monetary amount.

If the applicable arbitration rules require a preliminary mediation, but the parties have already participated in mediation with respect to the Dispute, then the second mediation is not required.

The rules of any arbitration must be supplemented to include the following: The award rendered by the arbitrators must be in writing, and include (a) a precise breakdown of the award, and (b) a written explanation of the award specifically citing the Agreement provisions deemed applicable and relied on in making the award.

—Consider specifying the right to appeal the arbitration award, in accordance with AAA rules.

The award rendered by the arbitrators will be consistent with this Agreement and final, and judgment may be entered upon it in any court having jurisdiction thereof, and will not be subject to appeal or modification.

The arbitrators will have the authority to allocate the costs of the arbitration process among the parties, but will only have the authority to allocate attorneys' fees if a specific Law or Regulation or this Agreement expressly permits them to do so.

The parties agree that failure or refusal of a party to pay its required share of the deposits for arbitrator compensation or administrative charges will constitute a waiver by that party of the right to present evidence or cross-examine witness. In such event, the other party will be required to present evidence and legal argument as the arbitrator(s) may require for the making of an award. Such waiver will not allow for a default judgment against the non-paying party in the absence of evidence presented as provided for above.

Except as may be required by Laws or Regulations, neither party nor an arbitrator may disclose the existence, content, or results of any arbitration hereunder without the prior written consent of both parties, with the exception of any disclosure required by Laws and Regulations or the Agreement. To the extent any disclosure is allowed pursuant to the exception, the disclosure must be strictly and narrowly limited to maintain confidentiality to the extent possible.

If a Dispute in question between Owner and Engineer involves the work of a Contractor, Subcontractor, or consultants to the Owner, Subconsultants to the Engineer, or Engineer's Subcontractors (each a "Joinable Party"), and such Joinable Party has agreed contractually or otherwise to participate in a consolidated arbitration concerning this Project, then either Owner or Engineer may join such Joinable Party as a party to the arbitration between Owner and Engineer hereunder. Nothing in this Exhibit H Paragraph 1.01 nor in the provision of such contract consenting to joinder will create any claim, right, or cause of action in favor of the Joinable Party and against Owner or Engineer that does not otherwise exist.

EXHIBIT I—LIMITATIONS OF LIABILITY

—Contents of Exhibit I.

This exhibit contains two independent sections, both optional. Exhibit I Paragraph 1.01, Mutual Indemnification, provides the opportunity to expand the indemnification provisions of Paragraph 6.10 of the Agreement to include an indemnification of Engineer by Owner. Exhibit I Paragraph 1.02, Limitation of Engineer's Liability, gives the user the option of including one of three possible means of establishing a cap on Engineer's exposure to liability.

Exhibit I also includes two Guidance Notes (at the end of the exhibit) that discuss mutual waivers of damages.

Note that if Exhibit I Paragraph 1.01, Mutual Indemnification, is not used, then Exhibit I Paragraph 1.02, Limitation of Liability, will automatically renumber as 1.01. In that case, make appropriate revisions to account for the renumbering.

- limitations of liability

Paragraph 6.10 of the Agreement is supplemented to include Exhibit I Paragraph(s) [specify 1.01, Mutual Indemnification; 1.02, Limitation of Engineer's Liability; or both]:

—Many professional service agreements contain mutual indemnifications. If the parties elect to provide a mutual counterpart to the indemnification of Owner by Engineer in Paragraph 6.10.A of the Agreement, then supplement Paragraph 6.10 by including the following indemnification of Engineer by Owner, Exhibit I Paragraph 1.01.A.

Mutual Indemnification

Indemnification by Owner: To the fullest extent permitted by Laws and Regulations, Owner shall indemnify and hold harmless Engineer and its officers, directors, members, partners, agents, employees, and Subconsultants, and Engineer's Subcontractors, from and against any and all claims, costs, losses, and damages (including but not limited to all fees and charges of engineers, architects, attorneys, and other professionals, and all court, arbitration, or other dispute resolution costs) arising out of or relating to the Project, provided that any such claim, cost, loss, or damage is attributable to bodily injury, sickness, disease, or death or to injury to or destruction of tangible property (other than the Work itself), including the loss of use resulting therefrom, but only to the extent caused by any negligent act or omission of Owner or Owner's officers, directors, members, partners, agents, employees, or others retained by or under contract to the Owner with respect to this Agreement or to the Project.

—Some professional services agreements include limitations of the professional's liability, especially if there is a stark imbalance between potential compensation and risk. Include Exhibit I Paragraph 1.02 if a limitation on liability is appropriate for the specific Agreement. If Exhibit I Paragraph 1.02 is included, the user must select one of the three available options for limitation, either A, B, or C below, and delete the other two. (After making the selection the chosen paragraph will be 1.02.A).

Limitation of Engineer's Liability

Engineer's Liability Limited to Stated Amount, or Amount of Engineer's Compensation: To the fullest extent permitted by Laws and Regulations, and notwithstanding any other provision of this Agreement, the total liability, in the aggregate, of Engineer and Engineer's Subcontractors, officers, directors, members, partners, agents, employees, and Subconsultants, to Owner and anyone claiming by, through, or under Owner for any and all injuries, claims, losses, expenses, costs, or damages whatsoever (including but not limited to direct, indirect, special, incidental, punitive, exemplary, or consequential damages) arising out of, resulting from, or in any way related to the Project, to Engineer's or its Subconsultants' or Engineer's Subcontractor's services, or to this Agreement, from any cause or causes whatsoever, including but not limited to the negligence, professional errors or omissions, strict liability, breach of contract, indemnity obligations, or warranty express or implied, of Engineer or Engineer's officers, directors, members, partners, agents, employees, or Subconsultants, or Engineer's Subcontractors, will not exceed the total amount of $[Enter Amount] or the total compensation received by Engineer under this Agreement, whichever is greater. Higher limits are available for an additional fee.

Engineer's Liability Limited to Amount of Engineer's Compensation: To the fullest extent permitted by Laws and Regulations, and notwithstanding any other provision of this Agreement, the total liability, in the aggregate, of Engineer and Engineer's officers, directors, members, partners, agents, employees, Subconsultants, and Engineer's Subcontractors, to Owner and anyone claiming by, through, or under Owner for any and all claims, losses, costs, or damages whatsoever (including but not limited to direct, indirect, special, incidental, punitive, exemplary, or consequential damages) arising out of, resulting from, or in any way related to the Project or the Agreement from any cause or causes, including but not limited to the negligence, professional errors or omissions, strict liability, breach of contract, indemnity obligations, or warranty express or implied of Engineer or Engineer's officers, directors, members, partners, agents, employees, Subconsultants, or Engineer's Subcontractors, will not exceed the total compensation received by Engineer under this Agreement.

Engineer's Liability Limited to Amount of Insurance Proceeds: Engineer shall procure and maintain insurance as required by and set forth in Exhibit G to this Agreement. Notwithstanding any other provision of this Agreement, and to the fullest extent permitted by Laws and Regulations, the total liability, in the aggregate, of Engineer and Engineer's officers, directors, members, partners, agents, employees, Subconsultants, and Engineer's Subcontractors to Owner and anyone claiming by, through, or under Owner for any and all claims, losses, costs, or damages whatsoever (including but not limited to direct, indirect, special, incidental, punitive, exemplary, or consequential damages) arising out of, resulting from, or in any way related to the Project or the Agreement from any cause or causes, including but not limited to the negligence, professional errors or omissions, strict liability, breach of contract, indemnity obligations, or warranty express or implied, of Engineer or Engineer's officers, directors, members, partners, agents, employees, Subconsultants, or Engineer's Subcontractors (hereafter "Owner's Claims"), will be limited to (1) responsibility for payment of all or the applicable portion of any deductibles, either directly to the Engineer's insurers or in settlement or satisfaction, in whole or in part, of Owner's Claims, and (2) total insurance proceeds paid on behalf of or to Engineer by Engineer's insurers in settlement or satisfaction of Owner's Claims under the terms and conditions of Engineer's applicable insurance policies up to the amount of insurance required under this Agreement.

Such limitation will not be reduced, increased, or adjusted on account of legal fees paid, or costs and expenses of investigation, claims adjustment, defense, or appeal.

If no such insurance coverage is provided with respect to Owner's Claims, then the total liability, in the aggregate, of Engineer and Engineer's officers, directors, members, partners, agents, employees, Subconsultants, and Engineer's Subcontractors, to Owner and anyone claiming by, through, or under Owner, for any and all such uninsured Owner's Claims will not exceed $[Enter Amount].

—Mutual Waiver

Paragraph 6.10.E of the Agreement is a mutual waiver of certain common categories of damages, such as consequential damages. The clause is applicable to the benefit of both Owner and Engineer. The parties may wish to consider supplementing the mutual waiver paragraph by listing particular types of waived damages that may be of special concern because of the nature of the project or specific circumstances, for example, damages for the cost of replacement power; for loss of use of equipment or of the facility; for loss of profits, revenue, or financing; or for regulatory fines. This supplementation may be accomplished in Exhibit I or directly in Paragraph 6.10.E.

As an alternative to the complete exclusion of consequential and other damages, the parties may wish to consider converting Paragraph 6.10.E to a limitation (cap) on the amount of consequential and other identified damages as to which a party is exposed.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES: INTRODUCTION

Preparing a Project-specific Exhibit J: In Exhibit J, the parties must specify how the Engineer will be compensated for its services. EJCDC® E-500 as published contains a lengthy Exhibit J, comprised of numerous options for detailing the Engineer's compensation. In preparing a Project-specific professional services agreement, retain only the few pages from Exhibit J that will apply to the agreement that is being prepared, and discard the rest. At the end of the agreement preparation process, Exhibit J should typically be approximately 5 to 8 pages long.

Exhibit J Compensation Packets: EJCDC breaks the Engineer's compensation into three categories: (1) compensation for Basic Services, as defined in Exhibit A (but not including services of a Resident Project Representative, if any); (2) compensation for the services of a Resident Project Representative, if any, as described in Exhibit A Paragraph 1.06.B.3 and in Exhibit D; and (3) compensation for any Additional Services, as defined in Exhibit A. There are typically several possible ways of paying for services; Exhibit J includes "Compensation Packets" for the various methods. Each Compensation Packet contains the terms and conditions that apply to the specific means of compensation, and when appropriate incorporates appendices for hourly rates and reimbursable expenses.

The six Compensation Packets included in E 500's Exhibit J for Basic Services are:

Lump Sum (Compensation Packet BC-1).

Standard Hourly Rates (Compensation Packet BC-2).

Percentage of Construction Costs (Compensation Packet BC-3).

Direct Labor Costs Times a Factor (Compensation Packet BC-4).

Direct Labor Costs Plus Overhead Plus a Fixed Fee (Compensation Packet BC-5).

Salary Costs Times a Factor (Compensation Packet BC-6).

- During the drafting process the user should select one of these six Compensation Packets and delete the other five.

The choices for compensating a Resident Project Representative are similar, with five RPR Compensation Packets available:

Lump Sum (Compensation Packet RPR-1).

Standard Hourly Rates (Compensation Packet RPR-2).

Percentage of Construction Costs (Compensation Packet RPR-3).

Direct Labor Costs Times a Factor (Compensation Packet RPR-4).

Salary Costs Times a Factor (Compensation Packet RPR-5).

- During the drafting process the user should select one of these five RPR Compensation Packets and delete the other four.

The choices for compensating the Engineer for Additional Services are narrower:

Standard Hourly Rates (Compensation Packet AS-1).

Direct Labor Costs Times a Factor (Compensation Packet AS-2).

Salary Costs Times a Factor (Compensation Packet AS-3).

- The user should select one of these three Additional Services Compensation Packets and delete the other two.

Compensation Decision Guide—The Compensation Decision Guide that is included on the following pages presents further guidance on the process of selecting the pages to retain for the specific contract, including appendices for hourly rates and reimbursable expenses, if applicable.

- Example: If Basic Services (other than RPR) will be compensated using Lump Sum; RPR services will be compensated using Direct Labor Times a Factor; and Additional Services compensated using Standard Hourly Rates; then to form Exhibit J use Compensation Packet BC-1; Compensation Packet RPR-4; Compensation Packet AS-1; and Appendices 1 and 2.

Compensation for Basic Services as described in Exhibit A, Article 1, Basic Services (other than for Resident Project Representative services, which are separately addressed in item 4.b immediately below).

- Decision Question: Which method of compensation is to be used?

|  | Lump Sum | Standard Hourly Rates | Percentage of Construction Costs | Direct Labor Costs Times a Factor | Direct Labor Costs Plus Overhead Plus a Fixed Fee | Salary Costs Times a Factor |
| --- | --- | --- | --- | --- | --- | --- |
| Use this Base Compensation Packet | Packet BC-1 | Packet BC-2 | Packet BC-3 | Packet BC-4 | Packet BC-5 | Packet BC-6 |
| Include this Appendix | Appendix 1 (if applicable) | Appendix 1 and Appendix 2 | Appendix 1 (if applicable) | Appendix 1 | Appendix 1 | Appendix 1 |

Compensation for services of Resident Project Representative (as described in Exhibit A, Exhibit A Paragraph 1.06.B.3, and in Exhibit D).

- Decision Question: Which method of compensation is to be used?

|  | Lump Sum | Standard Hourly Rates | Percentage of Construction Costs | Direct Labor Costs Times a Factor | Salary Costs Times a Factor |
| --- | --- | --- | --- | --- | --- |
| Use this RPR Compensation Packet | Packet RPR-1 | Packet RPR-2 | Packet RPR-3 | Packet RPR-4 | Packet RPR-5 |
| Include this Appendix | Appendix 1 (if applicable) | Appendix 1 and Appendix 2 | Appendix 1 (if applicable) | Appendix 1 | Appendix 1 |

Compensation for Additional Services (as described in Exhibit A Article 2)

- Decision Question: Which method of compensation is to be used?

|  | Standard Hourly Rates | Direct Labor Costs Times a Factor | Salary Costs Times a Factor |
| --- | --- | --- | --- |
| Use this Additional Services Compensation Packet | Packet AS-1 | Packet AS-2 | Packet AS-3 |
| Include This Appendix | Appendix 1 and Appendix 2 | Appendix 1 | Appendix 1 |

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET BC-1: BASIC SERVICES—LUMP SUM

- COMPENSATION PACKET BC-1: BASIC SERVICES—LUMP SUM

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 1.01:

Compensation for Basic Services (other than Resident Project Representative)—Lump Sum Method of Payment

Owner shall pay Engineer for Basic Services set forth in Exhibit A (except for Resident Project Representative services, if any) as follows:

A Lump Sum amount of $[Enter Amount] based on the following estimated distribution of compensation:

| a. | Study and Report Phase | $ |
| --- | --- | --- |
| b. | Preliminary Design Phase | $ |
| c. | Final Design Phase | $ |
| d. | Bidding and Negotiating Phase | $ |
| e. | Construction Phase | $ |
| f. | Post-Construction Phase | $ |

Engineer may alter the distribution of compensation between individual phases noted herein to be consistent with services actually rendered, but compensation will not exceed the total Lump Sum amount unless approved in writing by the Owner and Agency.

The Lump Sum includes compensation for Engineer's services and services of Engineer's Subcontractors and Subconsultants, if any. Appropriate amounts have been incorporated in the Lump Sum to account for labor costs, overhead, profit, and expenses (other than any expressly allowed Reimbursable Expenses).

In addition to the Lump Sum, Engineer is also entitled to reimbursement from Owner for the following Reimbursable Expenses (see Appendix 1 for rates or charges): [List any such expenses here, or indicate "None."].

The portion of the Lump Sum amount billed for Engineer's services will be based upon Engineer's estimate of the percentage of the total services actually completed during the billing period. If any Reimbursable Expenses are expressly allowed, Engineer may also bill for any such Reimbursable Expenses incurred during the billing period.

Period of Service: The compensation amount stipulated in Compensation Packet BC-1 is conditioned on a period of service not exceeding [Number of Months] months. If such period of service is extended, the compensation amount for Engineer's services will be appropriately adjusted, with concurrence of the Owner and Agency.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET BC-2: BASIC SERVICES—STANDARD HOURLY RATES

- COMPENSATION PACKET BC-2: BASIC SERVICES—STANDARD HOURLY RATES

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraphs 1.01, 1.02, and 1.03:

Compensation for Basic Services (other than Resident Project Representative)—Standard Hourly Rates Method of Payment

Owner shall pay Engineer for Basic Services set forth in Exhibit A (except for Resident Project Representative services, if any) as follows:

An amount equal to the cumulative hours charged to the Project by Engineer's personnel times Standard Hourly Rates for the applicable billing class, plus Reimbursable Expenses, plus Engineer's Subcontractors' and Subconsultants' charges, if any.

The Standard Hourly Rates charged by Engineer constitute full and complete compensation for Engineer's services, including labor costs, overhead, and profit; the Standard Hourly Rates do not include Reimbursable Expenses or Engineer's Subcontractor's and Subconsultants' charges.

Engineer's Reimbursable Expenses Schedule and Standard Hourly Rates are attached to this Exhibit J as Appendices 1 and 2.

The total compensation for such services is estimated to be $[Enter Amount] based on the following estimated distribution of compensation:

| a. | Study and Report Phase | $ |
| --- | --- | --- |
| b. | Preliminary Design Phase | $ |
| c. | Final Design Phase | $ |
| d. | Bidding/Proposal Phase | $ |
| e. | Construction Phase | $ |
| f. | Post-Construction Phase | $ |

Engineer may alter the distribution of compensation between individual phases of the work noted herein to be consistent with services actually rendered, but compensation will not exceed the total estimated compensation amount unless approved in writing by Owner and Agency. See also Exhibit J Paragraph 1.03.C.2 below.

The total estimated compensation for Engineer's services included in the breakdown by phases incorporates all labor, overhead, profit, Reimbursable Expenses, and Engineer's Subcontractor's and Subconsultants' charges.

The amounts billed for Engineer's services under Exhibit J Paragraph 1.01 will be based on the cumulative hours charged to the Project during the billing period by Engineer's employees times Standard Hourly Rates for the applicable billing class, plus Reimbursable Expenses and Engineer's Subcontractor's and Subconsultants' charges.

Compensation for Reimbursable Expenses

Owner shall reimburse Engineer for Reimbursable Expenses directly related to the provision of Basic Services, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Reimbursable Expenses include the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar Project-related items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses will be the Project-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to the Project, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the charges of Engineer's Subcontractors and Subconsultants, such compensation will be the amounts billed to Engineer by Engineer's Subconsultants times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner and Agency written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice, Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend the Engineer's services during the negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer will be paid for all services rendered hereunder.

The Standard Hourly Rates and Reimbursable Expenses Schedule will be adjusted annually (as of [Enter date]) to reflect equitable changes in the compensation payable to Engineer. Changes will not be effective unless and until concurred in by the Owner and Agency.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET BC-3: BASIC SERVICES—PERCENTAGE OF CONSTRUCTION COST

- COMPENSATION PACKET BC-3: BASIC SERVICES—PERCENTAGE OF CONSTRUCTION COST

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 1.01:

Compensation for Basic Services (other than Resident Project Representative)—Percentage of Construction Cost Method of Payment

Owner shall pay Engineer for Basic Services set forth in Exhibit A (except for Resident Project Representative services, if any) as follows:

Percentage of Construction Cost: An amount equal to [Enter %] percent of the Construction Cost. This amount includes compensation for Engineer's services and services of Engineer's Subcontractors and Subconsultants, if any. The percentage of Construction Cost noted herein accounts for labor, overhead, profit, and expenses (other than any expressly allowed Reimbursable Expenses).

As a basis for payment to Engineer, Construction Cost will be based on one or more of the following determinations with precedence in the order listed for Work designed or specified by Engineer:

For Work designed or specified and incorporated in the completed Project, the actual final price of the Construction Contract(s), as duly adjusted by Change Orders.

For Work designed or specified but not constructed, the lowest bona fide Bid received from a qualified bidder for such Work; or, if the Work is not bid, the lowest bona fide negotiated proposal for such Work.

For Work designed or specified but not constructed upon which no such Bid or proposal is received, Engineer's most recent opinion of probable Construction Cost.

Labor furnished by Owner for the Project will be included in the Construction Cost at current market rates including a reasonable allowance for overhead and profit. Materials and equipment furnished by Owner will be included at current market prices.

For purposes of determining Construction Cost under this provision, no deduction is to be made from Construction Contract pricing on account of any penalty, liquidated damages, or other amounts withheld from payments to Contractor(s).

Reimbursable Expenses: In addition to the Percentage of Construction Cost, Engineer is also entitled to reimbursement from Owner for the following Reimbursable Expenses (see Appendix 1 for rates or charges): [List any such expenses here, or indicate "None."]

Progress Payments

The portion of the amounts billed for Engineer's services that is on account of the Percentage of Construction Cost will be based upon Engineer's estimate of the percentage of the total services actually completed during the billing period. If any Reimbursable Expenses are expressly allowed, Engineer may also bill for any such Reimbursable Expenses incurred during the billing period.

Upon conclusion of each phase of Basic Services, Owner shall pay such additional amount, if any, as may be necessary to bring total compensation paid during such phase on account of the percentage of Construction Cost to the following estimated percentages of total compensation payable on account of the percentage of Construction Cost for all phases of Basic Services:

| a. | Study and Report Phase | $ |
| --- | --- | --- |
| b. | Preliminary Design Phase | $ |
| c. | Final Design Phase | $ |
| d. | Bidding/Proposal Phase | $ |
| e. | Construction Phase | $ |
| f. | Post-Construction Phase | $ |

Engineer may alter the distribution of compensation between individual phases of the work noted herein to be consistent with services actually rendered, but compensation will not exceed the total estimated compensation amount unless approved in writing by Owner.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET BC-4: BASIC SERVICES—DIRECT LABOR COSTS TIMES A FACTOR

- COMPENSATION PACKET BC-4: BASIC SERVICES—DIRECT LABOR COSTS TIMES A FACTOR

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraphs 1.01, 1.02, and 1.03:

Compensation for Basic Services (other than Resident Project Representative)—Direct Labor Costs Times a Factor Method of Payment

Owner shall pay Engineer for Basic Services set forth in Exhibit A (except for Resident Project Representative services, if any) as follows:

An amount equal to Engineer's Direct Labor Costs times a factor of [Enter Factor] for the services of Engineer's personnel engaged on the Project, plus Reimbursable Expenses, estimated to be $[Enter Amount], plus Engineer's Subcontractors' and Subconsultants' charges, if any, estimated to be $[Enter Amount].

Engineer's Reimbursable Expenses Schedule is attached to this Exhibit J as Appendix 1.

The total compensation for such services is estimated to be $[Enter Amount] based on the following distribution of compensation:

| a. | Study and Report Phase | $ |
| --- | --- | --- |
| b. | Preliminary Design Phase | $ |
| c. | Final Design Phase | $ |
| d. | Bidding/Proposal Phase | $ |
| e. | Construction Phase | $ |
| f. | Post-Construction Phase | $ |

Engineer may alter the distribution of compensation between individual phases of the work noted herein to be consistent with services actually rendered, but compensation will not exceed the total estimated compensation amount unless approved in writing by Owner. See Exhibit J Paragraph 1.03.C.2 below.

The total estimated compensation for Engineer's services included in the breakdown by phases incorporates all labor, overhead, profit, Reimbursable Expenses, and Engineer's Subcontractors' and Subconsultants' charges.

The portion of the amounts billed for Engineer's services which are related to services rendered on a Direct Labor Costs times a Factor basis will be billed based on the applicable Direct Labor Costs for the cumulative hours charged to the Project by Engineer's principals and employees multiplied by the above-designated factor, plus Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' charges incurred during the billing period.

Direct Labor Costs means salaries and wages paid to Engineer's employees but does not include payroll-related costs or benefits.

Compensation for Reimbursable Expenses

Owner shall reimburse Engineer for all Reimbursable Expenses directly related to the provision of Basic Services, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Reimbursable Expenses include the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar Project-related items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses will be the Project-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to the Project, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the charges of Engineer's Subcontractors and Subconsultants, such compensation will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultant's factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice, Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend Engineer's services during the negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer shall be paid for all services rendered hereunder.

Direct Labor Costs, the factor applied to Direct Labor Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes to the compensation payable to Engineer.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET BC-5: BASIC SERVICES—DIRECT LABOR COSTS PLUS OVERHEAD PLUS A FIXED FEE

- COMPENSATION PACKET BC-5: BASIC SERVICES—DIRECT LABOR COSTS PLUS OVERHEAD PLUS A FIXED FEE

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraphs 1.01, 1.02, and 1.03:

Compensation for Basic Services (other than Resident Project Representative)—Direct Labor Costs Plus Overhead Plus a Fixed Fee Method of Payment

Owner shall pay Engineer for Basic Services set forth in Exhibit A (except for Resident Project Representative services, if any) as follows:

An amount equal to Engineer's Direct Labor Costs plus overhead for the services of Engineer's personnel engaged directly on the Project, plus Reimbursable Expenses estimated to be $[Enter Amount], plus Engineer's Subcontractors' and Subconsultants' charges, if any, estimated to be $[Enter Amount], plus a fixed fee of $[Enter Amount].

Engineer's Reimbursable Expenses Schedule is attached to this Exhibit J as Appendix 1.

The total compensation for such services is estimated to be $[Enter Amount] based on the following estimated distribution of compensation:

| a. | Study and Report Phase | $ |
| --- | --- | --- |
| b. | Preliminary Design Phase | $ |
| c. | Final Design Phase | $ |
| d. | Bidding/Proposal Phase | $ |
| e. | Construction Phase | $ |
| f. | Post-Construction Phase | $ |

Engineer may alter the distribution of compensation between individual phases of the work noted herein to be consistent with services actually rendered, but compensation will not exceed the total estimated compensation amount unless approved in writing by Owner. See Exhibit J Paragraph 1.03.C.2 below.

The total estimated compensation for Engineer's services included in the breakdown by phases incorporates all labor, overhead, fixed fees, Reimbursable Expenses, and Engineer's Subcontractors' and Subconsultants' charges.

The portion of the amounts billed for Engineer's services will be based on the applicable Direct Labor Costs for the cumulative hours charged to the Project during the billing period by Engineer's employees plus overhead, Reimbursable Expenses, Engineer's Subcontractors' and Subconsultants' charges, and the proportionate portion of the fixed fee.

Direct Labor Costs means salaries and wages paid to Engineer's employees but does not include payroll-related costs or benefits.

Overhead will be computed as a percentage of Direct Labor Costs. The Overhead factor to be applied to Direct Labor Costs will be: [Enter Factor]. Such Overhead factor will include or otherwise account for the cost of customary and statutory benefits including, but not limited to, social security contributions, unemployment, excise and payroll taxes, workers' compensation, health and retirement benefits, bonuses, sick leave, vacation, and holiday pay applicable thereto; the cost of general and administrative overhead which includes salaries and wages of employees engaged in business operations not directly chargeable to projects, plus non-Project operating costs, including but not limited to, business taxes, legal, rent, utilities, office supplies, insurance, and other operating costs.

The fixed fee is the lump sum amount paid to Engineer by Owner as margin or profit, and will only be adjusted by an amendment to this Agreement.

Compensation for Reimbursable Expenses

Owner shall reimburse Engineer for all Reimbursable Expenses directly related to Basic Services, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Reimbursable Expenses include the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar Project-related items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses will be the Project-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to the Project, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the charges of Engineer's Subcontractors and Subconsultants, those charges will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultant's factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice, Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend Engineer's services during negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer shall be paid for all services rendered hereunder.

Direct Labor Costs, Overhead applied to Direct Labor Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes in the compensation payable to Engineer.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET BC-6: BASIC SERVICES—SALARY COSTS TIMES A FACTOR

- COMPENSATION PACKET BC-6: BASIC SERVICES—SALARY COSTS TIMES A FACTOR

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraphs 1.01, 1.02, and 1.03:

  - Compensation for Basic Services (other than Resident Project Representative)—Salary Costs Times a Factor Method of Payment

Owner shall pay Engineer for Basic Services set forth in Exhibit A (except for Resident Project Representative services, if any) as follows:

An amount equal to Engineer's Salary Costs times a factor of [Enter Factor] for all Basic Services by principals and employees engaged directly on the Project, plus Reimbursable Expenses, estimated to be $[Enter Amount], plus Engineer's Subcontractors' Subconsultants' charges, if any, estimated to be $[Enter Amount].

Engineer's Reimbursable Expenses Schedule is attached to this Exhibit J as Appendix 1.

The total compensation for such services is estimated to be $[Enter Amount] based on the following assumed distribution of compensation:

| a. | Study and Report Phase | $ |
| --- | --- | --- |
| b. | Preliminary Design Phase | $ |
| c. | Final Design Phase | $ |
| d. | Bidding/Proposal Phase | $ |
| e. | Construction Phase | $ |
| f. | Post-Construction Phase | $ |

Engineer may alter the distribution of compensation between individual phases of the work noted herein to be consistent with services actually rendered, but compensation will not exceed the total estimated compensation amount unless approved in writing by Owner. See also Exhibit J Paragraph 1.03.C.2 below.

The total compensation for Engineer's services, included in the breakdown by phases incorporates all labor, overhead, profit, Reimbursable Expenses, and Engineer's Subcontractors' and Subconsultants' charges.

The portion of the amounts billed for Engineer's services will be based on the applicable Salary Costs for the cumulative hours charged to the Project incurred during the billing period by Engineer's principals and employees multiplied by the above designated factor, plus Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' charges.

Salary Costs means salaries and wages paid to Engineer's employees plus the cost of customary and statutory benefits including, but not limited to, social security contributions, unemployment, excise and payroll taxes, workers' compensation, health and retirement benefits, bonuses, sick leave, vacation, and holiday pay applicable thereto.

Compensation for Reimbursable Expenses

Owner shall reimburse Engineer for all Reimbursable Expenses directly related to Basic Services, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Reimbursable Expenses include the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar Project-related items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses will be the Project-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to the Project, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the charges of Engineer's Subcontractors and Subconsultants, those charges will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice, Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend Engineer's services during the negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer shall be paid for all services rendered hereunder.

Salary Costs, the factor applied to Salary Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes in the compensation payable to Engineer.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET RPR-1: RESIDENT PROJECT REPRESENTATIVE—LUMP SUM

COMPENSATION PACKET RPR-1: RESIDENT PROJECT REPRESENTATIVE—LUMP SUM

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 2.01:

Compensation for Resident Project Representative Services—Lump Sum Method of Payment

Owner shall pay Engineer for Resident Project Representative Services as follows:

Resident Project Representative Services: For services of Engineer's Resident Project Representative (RPR), if any, under Exhibits A and D, the Lump Sum amount of $[Enter Amount]. The Lump Sum includes compensation for Resident Project Representative services, including any RPR-related services performed by Engineer's Subcontractors and Subconsultants. Appropriate amounts have been incorporated in the Lump Sum to account for labor costs, overhead, profit, and expenses (other than any expressly allowed Reimbursable Expenses, as set forth immediately below) related to the Resident Project Representative services.

Reimbursable Expenses: In addition to the Lump Sum, Engineer is also entitled to reimbursement from Owner for the following RPR-related Reimbursable Expenses (see Appendix 1 for rates or charges); all other expenses are accounted for in the Lump Sum: [List any such expenses here, or indicate "None."]

Resident Project Representative Schedule: The Lump Sum amount set forth in Exhibit J Paragraph 2.01.A.1 above is based on full-time RPR services on an eight-hour workday Monday through Friday over a [Enter number of days] -day construction schedule. Modifications to the construction schedule will entitle Engineer to an equitable adjustment of compensation for RPR services. Changes will not be effective unless and until concurred in by the Owner and Agency.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET RPR-2: RESIDENT PROJECT REPRESENTATIVE—STANDARD HOURLY RATES

- COMPENSATION PACKET RPR-2: RESIDENT PROJECT REPRESENTATIVE—STANDARD HOURLY RATES

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 2.01:

Compensation for Resident Project Representative Services—Standard Hourly Rates Method of Payment

Owner shall pay Engineer for Resident Project Representative Services as follows:

Resident Project Representative Services: For services of Engineer's Resident Project Representative (RPR), if any, under Exhibits A and D, an amount equal to the cumulative hours charged by each class of Engineer's personnel providing RPR services times Standard Hourly Rates for each applicable billing class, plus RPR-related Reimbursable Expenses and RPR-related Engineer's Subcontractors' and Subconsultants' charges, if any. Standard Hourly Rates are set forth in Appendix 2, Standard Hourly Rates Schedule.

The total compensation under this paragraph is estimated to be $[Enter Amount] based upon full-time RPR services on an eight-hour workday, Monday through Friday, over a [Enter number of days] day construction schedule.

Compensation for Reimbursable Expenses

For those Reimbursable Expenses that are directly related to the provision of RPR services and are not already accounted for in the compensation for Basic Services, Owner shall reimburse Engineer, using the rates set forth in Appendix 1, Reimbursable Expense Schedule, to this Exhibit J when applicable.

Such Reimbursable Expenses include, to the extent RPR-related, the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; subsistence and transportation of Resident Project Representative; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses, if any, will be those internal expenses related to RPR services that are actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to such services, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the RPR-related charges of Engineer's Subcontractors and Subconsultants, that compensation will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner and Agency written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend Engineer's services during negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer shall be paid for all services rendered hereunder.

The Standard Hourly Rates and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter date]) to reflect equitable changes in the compensation payable to Engineer for RPR-related services and expenses. Changes will not be effective unless and until concurred in by the Owner and Agency.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost at no cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET RPR-3: RESIDENT PROJECT REPRESENTATIVE—PERCENTAGE OF CONSTRUCTION COST

- COMPENSATION PACKET RPR-3: RESIDENT PROJECT REPRESENTATIVE—PERCENTAGE OF CONSTRUCTION COST

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 2.01:

Compensation for Resident Project Representative Services—Percentage of Construction Cost Method of Payment

Owner shall pay Engineer for:

Resident Project Representative Services: For services of Engineer's Resident Project Representative (RPR) under Exhibits A and D of the Agreement, an amount equal to [Enter %] percent of the Construction Cost. This amount includes compensation for RPR services furnished by Engineer's Subcontractors and Subconsultants. The percentage of Construction Cost noted herein accounts for labor costs, overhead, profit, and expenses (other than any expressly allowed Reimbursable Expenses).

The total compensation under this paragraph is estimated to be $[Enter Amount], based upon full-time RPR services on an eight-hour workday, Monday through Friday, over a [Enter number of days] -day construction schedule.

Construction Cost: As a basis for payment to Engineer, Construction Cost will be based on one or more of the following determinations with precedence in the order listed for Work designed or specified by Engineer.

For Work designed or specified and incorporated in the completed Project, the actual final price of the Construction Contract(s), as duly adjusted by Change Orders.

For Work designed or specified but not constructed, the lowest bona fide Bid received from a qualified bidder for such Work; or, if the Work is not Bid, the lowest bona fide negotiated proposal for such Work.

For Work designed or specified but not constructed upon which no such Bid or proposal is received, Engineer's most recent opinion of probable Construction Cost.

Labor furnished by Owner for the Project will be included in the Construction Cost at current market rates including a reasonable allowance for overhead and profit. Materials and equipment furnished by Owner will be included at current market prices.

For purposes of determining Construction Cost under this provision, no deduction is to be made from Construction Contract price on account of any penalty, liquidated damages, or other amounts withheld from payments to Contractor(s).

Reimbursable Expenses: In addition to the Percentage of Construction Cost, Engineer is also entitled to reimbursement from Owner for the following RPR Reimbursable Expenses (see Appendix 1 for rates or charges): [List any such expenses here, or indicate "None."].

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET RPR-4: RESIDENT PROJECT REPRESENTATIVE—DIRECT LABOR TIMES A FACTOR

- COMPENSATION PACKET RPR-4: RESIDENT PROJECT REPRESENTATIVE—DIRECT LABOR TIMES A FACTOR

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 2.01:

Compensation for Resident Project Representative Services—Direct Labor Costs Times a Factor Method of Payment

Resident Project Representative Services:

Owner shall pay Engineer for services of Engineer's Resident Project Representative (RPR) under Exhibits A and D of the Agreement, an amount equal to Engineer's Direct Labor Costs times a factor of [Enter Factor] for the services of Engineer's personnel engaged directly in resident project representation, plus RPR-related Reimbursable Expenses and RPR-related Engineer's Subcontractors' and Subconsultants' charges, if any.

The total compensation under this paragraph is estimated to be $[Enter Amount], based upon full-time RPR services on an eight-hour workday, Monday through Friday, over a [Enter number of days] -day construction schedule.

Compensation for Reimbursable Expenses

For those Reimbursable Expenses that are directly related to the provision of RPR services and are not already accounted for in the compensation for Basic Services, Owner shall reimburse Engineer, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Such Reimbursable Expenses include, to the extent RPR-related, the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; subsistence and transportation of Resident Project Representative; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses, if any, will be those internal expenses related to RPR services that are actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to such services, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the RPR-related charges of Engineer's Subcontractors and Subconsultants, such compensation will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice, Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend Engineer's services during negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer will be paid for all services rendered hereunder.

Direct Labor Costs, the factor applied to Direct Labor Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes to the compensation payable to Engineer for RPR-related services and expenses.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET RPR-5: RESIDENT PROJECT REPRESENTATIVE—SALARY COSTS TIMES A FACTOR

- COMPENSATION PACKET RPR-5: RESIDENT PROJECT REPRESENTATIVE—SALARY COSTS TIMES A FACTOR

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 2.01:

Compensation for Resident Project Representative Services—Salary Costs Times a Factor Method of Payment

Owner shall pay Engineer for:

Resident Project Representative Services: For services of Engineer's Resident Project Representative (RPR), if any, under Exhibits A and D, an amount equal to the Engineer's Salary Costs times a factor of [Enter Factor] for services of Engineer's personnel engaged directly in resident project representation, plus RPR-related Reimbursable Expenses and RPR-related Engineer's Subcontractors' and Subconsultants' charges, if any.

The total compensation under this paragraph is estimated to be $[Enter Amount], based upon RPR services on an eight-hour workday, Monday through Friday, over a [Enter number of days] day construction schedule.

Compensation for Reimbursable Expenses

For those Reimbursable Expenses that are directly related to the provision of RPR services and are not already accounted for in the compensation for Basic Services, Owner shall reimburse Engineer, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Such Reimbursable Expenses include, to the extent RPR-related, the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; subsistence and transportation of Resident Project Representative; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses, if any, will be those internal expenses related to RPR services that are actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to such services, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment

Whenever Engineer is entitled to compensation for the charges of Engineer's Subcontractors and Subconsultants, those charges will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Estimated Compensation Amounts

Engineer's estimate of the amounts that will become payable for specified services are only estimates for planning purposes, are not binding on the parties, and are not the minimum or maximum amounts payable to Engineer under the Agreement.

When estimated compensation amounts have been stated herein and it subsequently becomes apparent to Engineer that the total compensation amount thus estimated will be exceeded, Engineer shall give Owner written notice thereof, allowing Owner to consider its options, including suspension or termination of Engineer's services for Owner's convenience. Upon notice, Owner and Engineer will promptly review the matter of services remaining to be performed and compensation for such services. Owner shall either exercise its right to suspend or terminate Engineer's services for Owner's convenience, agree to such compensation exceeding said estimated amount, or agree to a reduction in the remaining services to be rendered by Engineer, so that total compensation for such services will not exceed said estimated amount when such services are completed. If Owner decides not to suspend Engineer's services during the negotiations and Engineer exceeds the estimated amount before Owner and Engineer have agreed to an increase in the compensation due Engineer or a reduction in the remaining services, then Engineer will be paid for all services rendered hereunder.

Salary Costs, the factor applied to Salary Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes in the compensation payable to Engineer for RPR-related services and expenses.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET AS-1: ADDITIONAL SERVICES—STANDARD HOURLY RATES

COMPENSATION PACKET AS-1: ADDITIONAL SERVICES—STANDARD HOURLY RATES

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 3.01:

Compensation for Additional Services—Standard Hourly Rates Method of Payment

Owner shall pay Engineer for Additional Services, if any, as follows:

For services of Engineer's personnel engaged directly on the Project pursuant to Exhibit A Paragraph 2.01 or 2.02, except for services as a consultant or witness under Exhibit A Paragraph 2.02.A.28 (which if needed will be separately negotiated based on the nature of the required consultation or testimony), an amount equal to the cumulative hours charged by each class of Engineer's personnel providing such Additional Services times Standard Hourly Rates for each applicable billing class, plus Additional Services-related Reimbursable Expenses and Additional Services-related Engineer's Subcontractors' and Subconsultants' charges, if any.

Compensation for Reimbursable Expenses

For those Reimbursable Expenses that are directly related to the provision of Additional Services, and are not already accounted for in the compensation for Basic Services or RPR-related services, Owner shall reimburse Engineer, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Such Reimbursable Expenses include, to the extent Additional Services-related, the expenses identified in Appendix 1 and the following categories: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses, if any, will be the Additional Services-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to such Additional Services, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment for Additional Services

Whenever Engineer is entitled to compensation for the charges of Engineer's Subcontractors and Subconsultants, such compensation will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

The Standard Hourly Rates and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter date]) to reflect equitable changes in the compensation payable to Engineer for Additional Services-related services and expenses. Changes will not be effective unless and until concurred in by the Owner and Agency.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost at no cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET AS-2: ADDITIONAL SERVICES—DIRECT LABOR COSTS TIMES A FACTOR

- COMPENSATION PACKET AS-2: ADDITIONAL SERVICES—DIRECT LABOR COSTS TIMES A FACTOR

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 3.01:

Compensation for Additional Services—Salary Costs Times a Factor Method of Payment

Owner shall pay Engineer for Additional Services as follows:

For services of Engineer's personnel engaged directly in providing Additional Services, except for services as a consultant or witness (which if needed will be separately negotiated based on the nature of the required consultation or testimony), an amount equal to the cumulative hours charged by such personnel for Additional Services times the Engineer's applicable Salary Costs times a factor of [Enter Factor], plus Additional Services-related Reimbursable Expenses and Additional Services-related Engineer's Subcontractors' and Subconsultants' charges, if any.

Compensation for Reimbursable Expenses

For those Reimbursable Expenses that are directly related to the provision of Additional Services, and are not already accounted for in the compensation for Basic Services or RPR-related services, Owner shall reimburse Engineer, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Such Reimbursable Expenses, to the extent Additional Services-related, include the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses, if any, will be the Additional Services-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to Additional Services, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment for Additional Services

Whenever Engineer is entitled to compensation for the Additional Services-related charges of Engineer's Subcontractors and Subconsultants, such compensation will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Salary Costs, the factor applied to Salary Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes in the compensation payable to Engineer for Additional Services-related services and expenses.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

COMPENSATION PACKET AS-3: ADDITIONAL SERVICES—SALARY COSTS TIMES A FACTOR

- COMPENSATION PACKET AS-3: ADDITIONAL SERVICES—SALARY COSTS TIMES A FACTOR

Article 2 of the Agreement is supplemented to include the following Exhibit J Paragraph 3.01:

Compensation for Additional Services—Salary Costs Times a Factor Method of Payment

Owner shall pay Engineer for Additional Services as follows:

For services of Engineer's personnel engaged directly in providing Additional Services, except for services as a consultant or witness (which if needed will be separately negotiated based on the nature of the required consultation or testimony), an amount equal to the cumulative hours charged by such personnel for Additional Services times the Engineer's applicable Salary Costs times a factor of [Enter Factor], plus Additional Services-related Reimbursable Expenses and Additional Services-related Engineer's Subcontractors' and Subconsultants' charges, if any.

Compensation for Reimbursable Expenses

For those Reimbursable Expenses that are directly related to the provision of Additional Services, and are not already accounted for in the compensation for Basic Services or RPR-related services, Owner shall reimburse Engineer, using the rates set forth in Appendix 1 to this Exhibit J when applicable.

Such Reimbursable Expenses, to the extent Additional Services-related, include the expenses identified in Appendix 1 and the following: transportation (including mileage), lodging, and subsistence incidental thereto; providing and maintaining field office facilities including furnishings and utilities; toll telephone calls, mobile phone charges, and courier charges; reproduction of reports, Drawings, Specifications, bidding-related or other procurement documents, Construction Contract Documents, and similar items. In addition, if authorized in advance by Owner, Reimbursable Expenses will also include expenses incurred for the use of highly specialized equipment.

The amounts payable to Engineer for Reimbursable Expenses, if any, will be the Additional Services-related internal expenses actually incurred or allocated by Engineer, plus all invoiced external Reimbursable Expenses allocable to Additional Services, the latter multiplied by a factor of [Enter Factor].

Other Provisions Concerning Payment for Additional Services

Whenever Engineer is entitled to compensation for the Additional Services-related charges of Engineer's Subcontractors and Subconsultants, such compensation will be the amounts billed by Engineer's Subcontractors and Subconsultants to Engineer times a factor of [Enter Factor].

Factors: The external Reimbursable Expenses and Engineer's Subcontractors' and Subconsultants' factors include Engineer's overhead and profit associated with Engineer's responsibility for the administration of such services and costs.

Salary Costs, the factor applied to Salary Costs, and the Reimbursable Expenses Schedule will be adjusted annually (as of [Enter Date]) to reflect equitable changes in the compensation payable to Engineer for Additional Services-related services and expenses.

To the extent necessary to verify Engineer's charges and upon Owner's timely request, Engineer shall make copies of such records available to Owner at cost.

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

APPENDIX 1: REIMBURSABLE EXPENSES SCHEDULE

—Customize this Schedule to reflect anticipated reimbursable expenses on this specific Project.

Reimbursable Expenses are subject to review and adjustment per Exhibit J. Rates and charges for Reimbursable Expenses as of the date of the Agreement are:

| 8"x11" Copies/Impressions | $ [Enter Cost]/page |
| --- | --- |
| Copies of Drawings | $ [Enter Cost]/sq. ft. |
| Mileage (auto) | $ [Enter Cost]/mile |
| Air Transportation | at cost |
| Laboratory Testing | at cost |
| Health and Safety Level D | $ [Enter Cost]/day |
| Health and Safety Level C | $ [Enter Cost]/day |
| Meals and Lodging | at cost |

EXHIBIT J—PAYMENTS TO ENGINEER FOR SERVICES AND REIMBURSABLE EXPENSES

APPENDIX 2: STANDARD HOURLY RATES SCHEDULE

—The categories below (Billing Classes VIII through I) are traditional hourly rate classes for engineering services, but the classes themselves do not currently have widely accepted or understood meanings or definitions. Many approaches are possible for establishing the hourly rates that will be charged. These include defining the categories (for example, "Billing Class VI—Assistant Project Manager"), or using the engineering firm's own staffing classifications. If hourly rates are ascribed to specific individuals, the user should ensure that changes in professional and other personnel and rates are allowable over the Project's course.

Standard Hourly Rates

Standard Hourly Rates are set forth in this Appendix 2 to this Exhibit J and include salaries and wages paid to personnel in each billing class plus the cost of customary and statutory benefits, general and administrative overhead, non-project operating costs, and operating margin or profit.

The Standard Hourly Rates apply only as specified in Exhibit J.

Schedule: Hourly rates for services performed on or after the date of the Agreement are:

| Billing Class VIII | $ [Enter Rate]/hour |
| --- | --- |
| Billing Class VII | $ [Enter Rate]/hour |
| Billing Class VI | $ [Enter Rate]/hour |
| Billing Class V | $ [Enter Rate]/hour |
| Billing Class IV | $ [Enter Rate]/hour |
| Billing Class III | $ [Enter Rate]/hour |
| Billing Class II | $ [Enter Rate]/hour |
| Billing Class I | $ [Enter Rate]/hour |
| Resident Project Representative (RPR) | $ [Enter Rate]/hour |